## Slide 1: ONAP security meeting
2017-05-17

## Slide 2: Agenda
Vulnerability Management
  Cookie cutter input (dave)
  Actions
Security committee or not?
Standing meeting time?
Start of pro-active activities

## Slide 3: Vulnerability Management
We need to define the process first.
  Cookie cutter input from Dave?
  Otherwise:
    https://wiki.fd.io/view/TSC:Vulnerability_Management ;
    https://wiki.opendaylight.org/view/Security:Vulnerability_Management
    https://wiki.opnfv.org/pages/viewpage.action?pageId=2926046
  Action: Create a first draft of the vulnerability process
    Proposal: Take the FD.IO one as a “template”, go through it to see what changes we might like to make.
    Assigned: Don/Amy (aim for team dist Tue 23rd May, but in anycase use time on next meeting to walkthrough)
  Timeline:
    Draft: 24th May
    Update: 31st May
    Submit to TSC: For Developers meeting, 8-9 June, meaning send out June 6.
Settle triage security response team:
  After first draft of the process.
  Aim to have in place by Developers meeting, 8-9 June. (formally this means agreeing the process and team in TSC in the same meeting).

## Slide 4: Committee or not
We are in a start-up phase.
There is a lot to do:
  Reactive: vulnerability procedures and team
  Proactive: …. Lots, will change over time.
I prefer a committee to progress this:
  Committed participants.
  Transparent to entire community.
Retain coordinator, execute via the committee
  Note: I need to request the formal coordinator role as that hasn’t been done according to the TSC procedures.

## Slide 5: Possible Security committee proposal
TSC subcommittee name: Security Subcommittee (SEC)
TSC subcommittee purpose:
  The security subcommittee is responsible for defining and proposing activities, process and guidelines that aim to increase the security of ONAP. This includes, but is not limited to:
    Creating and maintaining vulnerability procedures.
    Defining ,promoting and proposing proactive security activities (to be executed by and with the agreement of active projects).
    Providing best practices, security guidelines.
  The security subcommittee is advisory by nature, and not authoritative. It may make proposals and provide advice to projects and to the TSC.
  The security subcommittee operates on a rough consensus basis. If the subcommittee is unable to reach consensus on what advice to offer, the subcommittee will refer the matter to the TSC.
TSC security subcommittee expected deliverables:
  Security procedures, guidelines, proposed activities and best practices aimed at supporting a secure ONAP platform.
TSC security subcommittee participants:
  Contained on the security committee web-page.
  The participants self nominate to the sub-committee chair, who confirms the participants with the TSC.
TSC security sub-committee chair is the same as the security coordinator.
Meeting Frequency: Weekly.
This is not the vulnerability response team, but formalizing the team working here

## Slide 6: ONAP TSC security coordinator.
Coordination Area: TSC Security
Coordination area responsibility description:
  Ensure required security approaches, practices and procedures are in place for the ONAP platform.
  Ensure that there is a functioning ONAP security community.
  May do so with the support of a Security sub-committee.
Reporting cadence: Weekly
Area Coordinator:

## Slide 7: Standing Meetings
We need to agree on a regular meeting time.
Constraints:
  Global time zone, (US, China, Australia, Europe).
  15-16 CET seems lest awkward. (Meeting supported that)
  Day: Meeting concluded on :Wednesdays.

## Slide 8: Pro-active activities
While establishing the vulnerability procedures, lets start to discuss proactive steps. Input is on the web-page.
.
Each person to come up with proposals.
  Send to email group before the night of the next meeting, we discuss is next meeting (Stephen to collocate)