## Slide 1: ONAP security meeting
2018-01-30

## Slide 2: Agenda topics
Agenda topics are driven from Jira.
Security sub-committee Jira Kanban board: https://jira.onap.org/secure/RapidBoard.jspa?rapidView=103
As viewed in the security sub-committee coordination page:
https://wiki.onap.org/display/DW/ONAP+Security+coordination

## Slide 3: Agenda
Information Update
  -
Topics to advance
  Action Follow-up
  CII Badging program projects support
    General if there is anything to bring up
    Hackathon
  Topics to progress:
    Plugable AA project proposal (Andrew Baxter – anything this time?).
    VNF package security (Samuli, anything to share as a starting point?
  Process around CLM reports, nexus IQ, and how to work with it.
Next Meeting
  Timing and topics:
AOB

## Slide 4: Action follow-up
Action slogan | Action Description | Driver
Invite Luke Hinds from OPNFV security to share their view | Invite Luke Hinds from OPNFV security to share their view | Stephen
Static Code scanning session with PTLs | Host a session for the PTLs regarding static code scanning and what it means to walk through the coverity report. | Amy to propose (started) Discussing with: Kate Stewart.
Configuration scanning | Organize a session with integration (Helen) on configuration scanning | Stephen Planned.
CII badging ONAP guide | Create a ONAP guide for the CII badging with recommendations for the ONAP projects in particular on common questions. | Close
CII badging program start hackathon |  | Stephen terrill Contacted David

## Slide 5: Meeting notes:
CII badging guidance to projects
  Update the guide.
  70% passing rate is taken from the lowest score, if individual repos, that the lowest repo in a project.
Plugable User-Level Authentication
  Indicated to bring into the approach of if a “JWT” token is sufficing for authorization, then authorization can be done, otherwise authorization can be requested. This is to avoid that each micro-service in call chain having to query for authorization.
  Regarding revocation, the discussion was supportive of the pluggable module going subscribing to the revocation list. It as suggested to be explorative on this topic for a little longer, listing the options. One option was short lived token.

## Slide 6: Meeting notes:
VNF packaging:
  There was a question on the interpretation of “verification of the integrity” as to whether this was confirming to the specs, of validating that the package hasn’t been tampered with.
  Question on the scope of the package, clarified that its images and descriptors.
  There were questions about the actors. Add them into the usecase descriptions.
  Zyg volunteered to fill in “priority 3”
Nexus IQ (Gildas)
  There is the possibility to override the status in a vulnerability
  Then Gildas asked what the process was and how to mark it as “OK” anyway.
  We will take it on the backlog!