## Slide 1: ONAP security meeting
2018-04-04

## Slide 2: Agenda topics
Agenda topics are driven from Jira.
Security sub-committee Jira Kanban board: https://jira.onap.org/secure/RapidBoard.jspa?rapidView=103
As viewed in the security sub-committee coordination page:
https://wiki.onap.org/display/DW/ONAP+Security+coordination

## Slide 3: Agenda
Information Update
  -
Review of False Positives (Keep to 15 mins)
Casablanca priorities (30 mins)
Plugable authorization – way foreward (15 mins)
CII badging
AOB

## Slide 4: Casablanca Proposed Deliverables – Priority 1
Establish vulnerability remediation guidelines (steve)
  remediate critical and severe vulnerabilities for Casablanca
  upgrade libraries with vulnerable dependencies
Document X.509 certificate practices
  Understand the relationship between AAF (certman) and service push technology (Sidecar) – Srini and Jonathan (lead), Amy and Samuli (secondary)
  Supporting service mesh
Enhanced static code scanning – Amy
  Multi-language.
Enhanced credentials management, OAuth – Srini and Jonathan
Hard coded passwords – secrets management with Hashicorp Vault (Srini, Jonathan, Amy, Samuli)
S3P Review from security perspective and potential propose updates. (Steve).
  Include recommendation of level to achieve for Casablanca.
[NEW] Confirm that NexusIQ works with Docker.
  Private Docker hub (similar to NexusIQ) – is it integrated with docker container? (Randy Stricklin)
  Nexus IQ from 1.34 can scan docker contains. LF is using 1.41.

## Slide 5: Casablanca Proposed Deliverables – Priority 2
Recommended protocols and versions and protocols to avoid – easy
  Security related protocols.
Design pluggable authorization model – Andy Baxter & Jonathan
VNF package security, compliant with SOL004 – Samuli
  Pending signing in ONAP Beijing
  VNF Priority 2 – integrity verification at instantiation: orchestration problem; verification at onboarding and instantiation
  VNF Priority 3 – service provider artifact signing
[NEW] Secure communication between ONAP components based on certificates as mandatory item
Develop key threat analytics – Samuli lead
  [NEW] Risk assessment will be a subject for Beijing meeting in June’18.

## Slide 6: Casablanca Proposed Deliverables – Priority 3
ONAP, 5G, slicing security
[NEW] Security of CI/CD of ONAP– signature verification of artifacts + artifacts
  using GPG and managing keys – long perspective (amy)
  Sigul – came out of the Fedora project (methods – sign, get public key, add key)
  Signing practices for docker containers; ask Jessica (release engineer for ONAP)
[NEW] Tamper protection of software in the edge compute
  integration with runtime
  security framework
  Note: Relation to Akrino.

## Slide 7: Meeting notes
  Take the known vulnerability analysis to the TSC.
  Steve to ensure that the priority 1,2,3 items are in Jira (some are).
  Vulnerability scanning for python and other languages, check with LF their plans and timetable (Gildas).
  CII Badging.
    Gildas following as part of M4.
  A&AI way forward
    Andrew call for review/work meeting. Bring back to onap-sec com.
      (invite entire list)
    Then we take it to the architecture sub-committee.
      Spreads information
      Confirms the architecture.
    Note: Steve needs to take a discussion on how to treat in relation to a use case.

## Slide 8: Meeting notes