## Slide 1: ONAP Security Meeting
2018-04-25

## Slide 2: Agenda Topics General
Agenda topics are driven from Jira.
Security sub-committee Jira Kanban board: https://jira.onap.org/secure/RapidBoard.jspa?rapidView=103
As viewed in the security sub-committee coordination page:
https://wiki.onap.org/display/DW/ONAP+Security+coordination

## Slide 3: Agenda
Quickly (5 mins)
  Review of False Positives
  Static Scanning establishment Update
Communication protocol recommendations (Arul) 15 mins
Early start on the Attack vector analysis (Samuli) 15 mins
Pluggable Authorization (Andrew) 15 mins
ONAP path to CII Gold Badging (Amy) 10 mins
(if time) JIRA walkthrough and Update
A.O.B

## Slide 4: Other information
ISTIO / Service mesh was presented in the architecture team.
There were some security related aspects that I have requested to be presented to the security sub-committee.

## Slide 5: ONAP Path to CII Gold Badging
Level 1
All projects either achieve Passing badge or are making good progress
70% of the projects in ONAP Gerrit have a CII Passing badge
Projects without Passing badge are 80% toward a CII Passing badge
Crypto requirements are a must
Level 2
All projects either achieve Silver badge or have a Passing badge and are progressing to Silver
70% of the projects in ONAP Gerrit have a CII Silver badge
Non-Silver projects have Passing badge and are 80% towards a Silver badge
Level 3
All project either achieve Gold badge or have a Silver badge and are progressing to Gold
70% of the projects in ONAP Gerrit have a CII Gold badge
Non-Gold projects have a Silver badge and are 80% towards a Gold badge
Level 4
All projects achieve Gold CII Badge
100% of projects in ONAP Gerrit have Gold badges
Beijing
Dublin
Casablanca
El Alto

## Slide 6: Meeting Notes
Credentials in the test installation
Communication Protocol Recommendations
  Not addressed in this meeting, push to next week
ONAP attack vector analysis
  Samuli presented an early proposal for the attack vector analysis.
  The direction make sense
  Next Step:
    Allocate time next week.
  Need to consider how to handle the report
  Need to prepare the community that this is coming (sometime in the near future when this is matured a little).
    E.g. Email to TSC list.
    Request the sessions at the ONAP developers event to ensure it has some agenda time.

## Slide 7: Meeting Notes
Pluggable Authorization:
  Andrew walked through the pluggable authorization status
  The discussions is still ongoing.
  Ongoing considerations for how to handle the applications of different languages.
  Bring up again in Two weeks.
Path to CII gold badging
  Aligned with what has been assumed.

## Slide 8: Next Meeting
Presentation of 5G Use case to identify security questions to address (linda)
Attack Vector
Meeting After
  Plugable authourization.