## Slide 1: ONAP Security Meeting
2018-05-16

## Slide 2: Agenda Topics General
Agenda topics are driven from Jira.
Security sub-committee Jira Kanban board: https://jira.onap.org/secure/RapidBoard.jspa?rapidView=103
As viewed in the security sub-committee coordination page:
https://wiki.onap.org/display/DW/ONAP+Security+coordination

## Slide 3: Agenda
Quickly (10 mins)
  Review of False Positives
    In particular SDC
  Static Scanning establishment Update
  Update on Risk Assessment Status (Samuli)
Plugable authorization – Andrew – 25 mins
Status update of Recommended and not recommended protocols
5G Use Case Security – Status Update
June Developers Event
  What do we want to bring up?
(if time) JIRA walkthrough and Update
A.O.B
  CII badging question.

## Slide 4: Meeting notes
Static code scanning
  Waiting for the Beijing release to finish before working with LF more.
Risk assessment
  Bring up on the SECCOM next week
  Need to be clear on the projects required
  Need to request time in the session planning for the Developers event
Plugable authorization
  Fairly major update was done to the information on the wiki to reflect the latest discussions.
  Comments: Background and goals
    Expand on User, what it means.
    Expand on what pluggable means
  Comments welcome to send to the list

## Slide 5: Meeting notes
Known vulnerability review
  Looked at SDC: https://wiki.onap.org/pages/viewpage.action?pageId=28377537
  Clarity is needed on the exposure that ONAP has to the vulnerability:
    E.g. what is the risk (and or mitigating actions) that is required for someone downloading and using the component.
  Examples:
    Org.apche.lucene
      Indicates that there is no non vulnerability version of the component. However the exposure (as per the CVE) that ONAP has should be described and any mitigating actions.
    Onap.apache.httpcomponets.
      Will the upgrade be done?
    Org.eclipse.jette
      What is the risk that ONAP has
    (etc -)

## Slide 6: Next Meeting
Next Meeting