## Slide 1: ONAP Security Meeting + Minutes
2018-07-18

## Slide 2: Agenda Topics General
Agenda topics are driven from Jira.
Security sub-committee Jira Kanban board: https://jira.onap.org/secure/RapidBoard.jspa?rapidView=103
As viewed in the security sub-committee coordination page:
https://wiki.onap.org/display/DW/ONAP+Security+coordination

## Slide 3: Agenda
Status Updates:
  Silver badging: Static Code Scanning (Pawel)
  Silver badging: Code Coverage (Arul Nambi)
  Silver badging: [SECCOM-53] Cryptographic signing
  [SECCOM-10] Security for 5G use cases (Linda)
  AAF documentation: certificate management and fine grained authorization (Pawel)
  Risk Assessment (Samuli)
  VES security: VNF  DCAE (Alok, will provide VNF requirement)
  Secure communication when using ISTIO
  [SECCOM-22] VNF Security Requirements
  [SECCOM-26] NORAD Update
Topics
  Pluggable Authentication (Andrew)
  [SECCOM-52] Proposal to generate a view showing overall known vulnerabilities
  Documenting ONAP security architecture (discussion)
  Site Cleanup
JIRA walkthrough and Update (Seccom-21, Seccom-10)
A.O.B

## Slide 4: Status Updates
Silver badging: Static Code Scanning (Pawel)
Silver badging: Code Coverage (Arul)
Silver badging: [SECCOM-53] Cryptographic signing
[SECCOM-10] Security for 5G use cases (Linda)
AAF documentation for certificate management and fine grained authorization (Pawel)

## Slide 5: Status Updates
Risk Assessment (Samuli)
VES security: VNF  DCAE (Alok, will provide VNF requirement)
Secure communication when using ISTIO
[SECCOM-22] VNF Security Requirements
[SECCOM-26] NORAD Update

## Slide 6: Pluggable Authentication
11 July notes
  Completing the design on impacted components
  Sidecar implementation: on target for A&AI; implementing for K8s deployment, need a contributor to create the HEAT deployment; Helen volunteered to help
Presentation of sidecar design and impacted components

## Slide 7: [SECCOM-52] Proposal to generate a view showing overall known vulnerabilities
Presentation by Amanda Cameron (AT&T)
Next steps – develop PTL notification

## Slide 8: Documenting ONAP security architecture
  We need a clear way to document the ONAP security architecture
    There is a basis in Beijing: https://onap.readthedocs.io/en/beijing/submodules/aaf/authz.git/docs/sections/architecture/security.html
Component 1
Component 2
Allowed Requests
Access to allowed data only
Secure communication
“using” External components
“Used” External components
Authentication & authorization
Authentication & authorization
Certificates
Secure communication
Certificates
Secure communication

## Slide 9: Site Cleanup
    Ideas for structure
    Volunteers

## Slide 10: New Business