## Slide 1: ONAP Beijing Release Vulnerability Analysis Report – Status to TSC Stephen Terrill on behalf of the security sub-committee
April 26, 2018

## Slide 2: Background
Each project is filling in the known vulnerability analysis template as part of the M4 criteria.
  Addressing critical vulnerabilities in external – imported libraries and components.
  Address =
    updating to a new component without the vulnerabilities
    Indicating it is a false positive due to the way in which ONAP uses the imported library.
This is undergoing review for approval by the security sub-committee

## Slide 3: Reflection
Good progress from projects.
= taken seriously.
The security sub-committee is trusting the input provided by the projects
  i.e. not doing a code review.
The status moves quickly, there maybe some late updates not reflected.

## Slide 4: Important
As the template will be referred to in the release notes, removed vulnerabilities should be removed from the template.
  i.e. if a vulnerability has been removed due to upgrading the component and it no longer shows up in nexus-IQ, it can be removed.
False positives should remain.
  i.e. The vulnerabilities that show up in Nexus-IQ should remain in the template.

## Slide 5: Status
Project | 
CLAMP | 
CLI | 
DMaaP | 
Holmes | 
Integration | No critical vulnerabilities
Logging | 
Modelling | No critical vulnerabilities
MSB | 
MUSIC | 
Multicloud | No critical vulnerabilities
OOF | No critical vulnerabilities
OOM | No critical vulnerabilities
The security sub-committee recommends the known vulnerability analysis of the following projects for approval.

## Slide 6: Status
Project | 
SDNC | Note: vulnerabilities restricted to design time only. Still recommended for approval
SO | 
VFC | 
VID | Note: outstanding issues are due to onap project, address there
VNFSDK | 
VVP | 
CCSDK | 
External API | 
The security sub-committee recommends the known vulnerability analysis of the following projects for approval.

## Slide 7: Status
Project | 
VNF Requirements | 
Documentation | 
This is N/A for the following projects.

## Slide 8: Status Re-review required
Project | 
AAF | Analysis ongoing for impacts. 2 vulnerabilities are still WIP.
AAI | Work ongoing to update components which will reduce a large number of the vulnerabilities. Reported False positives – recommend approval Upgrade to later components proposed by RC1.
APPC | Two items ongoing that are expected to be addressed next week.
DCAE | Work ongoing - Need to indicate whether ONAP is exposed or not.
Policy | False positives are OK to approve. Requested exemptions based on inclusion of ONAP portal SDK ok to approve (rely on ONAP portal project). 2 Dependencies to known vulnerabilities are being removed.
Portal | Some actions ongoing. Template needs statements about whether ONAP is exposed to the vulnerabilities.
SDC | Template needs to indicate whether SDC exposes the vulnerability in Jackson core or not. Also the aaf-uaz-docker, should that be there?
Usecase UI | Clarification required

## Slide 9: AAF
Indicate False Positive
Solved or still exposure?
exposure?

## Slide 10: APP-C
2 more like this – status?

## Slide 11: DCAE
Status?
Do we use it in such a way that the vulnerability is exposed (See MSB as an example)

## Slide 12: Portal
Please clarify exposure and whether ONAP uses it in such a way to expose the vulnerability.
Please clarify exposure and whether ONAP uses it in such a way to expose the vulnerability.
Same request for other open CVEs.

## Slide 13: SDC
Please clarify exposure and whether ONAP uses it in such a way to expose the vulnerability.
Status?
Simular for other CVEs

## Slide 14: Use Case UI
Please clarify exposure and whether ONAP uses it in such a way to expose the vulnerability.
Please state whether we are using it or not exposing the vulnerability.