## Slide 1: ONAP Security Meeting We start at 2 PM CEST
2022-04-26

## Slide 2: Agenda & Minutes 1/8
Vulnerable package reportion automation by Brianna and Bert
LFN Developer & Testing Forum June 13th-16th Porto, Portugal
  https://events.linuxfoundation.org/lfn-developer-testing-forum/ - registration open
SECCOM topics proposal:
SECCOM retrospectives:
  Log4j fix implementation in Istanbul Maintenance Release
  Jakarta security status update
Kohn security goals:
  Global Requirements and Best Practices
  Security PoCs:
    logging req
    code quality
    service mesh
  SBOM enablement and maintenance, and packaging
  Waiver policy update
Unmaintained projects joint meeting with Amy, Thomas and Andreas, Chaker and Byung.
On the road to gold badge - Tony and Toine
Operator perspective on ONAP security – Amy, Andreas? Brian? Fabian?
Security principles in the implementation – Tony, Maggie

## Slide 3: Agenda & Minutes 2/8
OSA documentation update per release – branch to be created for Jakarta
Last PTLs meeting – 25th of April:
  ONAP unmaintained and deprecated functions – Amy – presentation of updated version at PTL yesterday
  RACI matrix by Muddasar – waitig for a feedback from PTLs and Chaker
  Update on failing security tests below:
Synch with OOM:
  Security dashboard: https://logs.onap.org/onap-integration/daily/onap-daily-dt-oom-master/2022-04/18_06-28/ and
  Versions reporting: https://logs.onap.org/onap-integration/weekly/onap_weekly_pod4_master/2022-04/18_00-27/ latest run by Michal for the weekend
  Failing security tests:
    fix nonssl_endpoints in Jakarta release:
    SDC-3954 - open
    SDNC-1692 - done
    OOM-2957 – open – reassigned to Fiachra
    fix root_pods in Jakarta release:
    OOM-2958 – open - reassigned to Fiachra
    INT-2104 – in progress
Prep for Kohn release (details on last slide)
SBOM: patch to add the path for VES - https://gerrit.onap.org/r/c/ci-management/+/128405
  Jess is trying to validate the procedure
5G Security E2E white paper: https://lfnetworking.org/wp-content/uploads/sites/7/2022/04/LFN-Security-Whitepaper-v4.pdf?utm_campaign=LFN%20Newsletter&utm_medium=email&_hsmi=210819121&_hsenc=p2ANqtz-8l0-nc3Y9V0NGaQ63h3EBkuxAT5KxkeHGJJ_bM7pbtql_aQEOQvjeTpEsJrDmEQCzJ2c2Ar7yeIU45g9PD0JX30oKCkQ&utm_content=210819121&utm_source=hs_email
NIST 5G Cybersecurity draft: https://csrc.nist.gov/publications/detail/sp/1800-33/draft
OSSF proces review for the near future – is our pipeline optimal?
  https://wiki.lfnetworking.org/display/LN/LFN+Security+Forum

## Slide 4: Agenda & Minutes 1/8
Linux Security Summit, happening June 23-24 in Austin, Texas + Virtual! Don't delay - submissions are due Wednesday, March 30. View suggested topics, learn more and submit here https://events.linuxfoundation.org/linux-security-summit-north-america/program/cfp/
  We plan to submit with Amy presentation proposal for Global Security Vulnerability Summit - rejected
  Tony’s proposal for Security principles in the implementation – rejected?
5Y project review
  https://wiki.onap.org/display/DW/ONAP+Security+Review+Questionnaire+Template
  Wiki per project, asessment by project and dedicated meeting…score – Muddasar presentation today
  To be presented in next PTLs meeting on May 9th.
CPS gold badge – dedicated meeting to be scheduled – 2 tickets created at LFN IT:
  IT-23828 2FA (2 Factor Authentication) needed for merging to Gerrit in ONAP
  IT-23829 Hardening LFN hosted ONAP project web sites – good progress
    Gerrit has now been updated to receive and A grade on securityheaders.com (thanks to this change we will be getting this on all of the Gerrit we operate as the systems pick up their updates).
    We are still working on getting the headers fixed for the nexus systems (getting a C) as well as the wiki and jira systems (getting an A but could be stronger).

## Slide 5: Agenda & Minutes 3/8
Istanbul Maintenance Release Notes:
  Tickets were opened by Pawel for remaining transitive dependencies on per relevant project basis:
ONAP Jakarta: Vulnerable Package Upgrades - Amy
  60% upgraded
Lp | Jira ticket | Status | Comment
1 | https://jira.onap.org/browse/AAI-3454 | Closed | RN updated
2 | https://jira.onap.org/browse/DCAEGEN2-3102 | Closed | RN updated
3 | https://jira.onap.org/browse/CCSDK-3602 | Closed | To consider Reload4j – Thank you Tony, malformed table, needs to be fixed!
4 | https://jira.onap.org/browse/MULTICLOUD-1448 | Closed | No more log4j transitive dependency
5 | https://jira.onap.org/browse/DMAAP-1715 | Closed | RN updated
6 | https://jira.onap.org/browse/SDNC-1670 | Closed | To consider Reload4j – Thank you Tony, AAF transitive dependency
7 | https://jira.onap.org/browse/VNFSDK-830 | Closed | RN updated
8 | https://jira.onap.org/browse/SO-3871 | Closed | RN updated

## Slide 6: Agenda & Minutes 4/8
Code quality gate meeting with Seshu/Toine – Fabian
  Meeting with Seshu – usage of https://www.sonarlint.org/ , IDE experience?
  How to turn-on/off Jenkins job example: Enabling Jenkins job sonar-verify
  CPS blocks the code if did not pass quality gate.
SBOM - Muddasar/Bob
  Vijay turned flag on. To be followed up with Jess. SBOM for Python?
Out of band planning for issues and topics, technical debt
  See summary in the meeting minutes, work with David, ODL alignement, Paul to provide info on unmaintained projects.
PTLs meeting on April 4th:
  Istanbul Maintenance Release (log 4j mitigation) - All documented Jira issues resolved. Release is completed.
  Unmaintained project discussion
  New GUI project as Portal alternative
TSC meeting on March 31st:
  Jakarta M4 conditionally approved
  Kohn Release schedule: TSC approved the schedule last week

## Slide 7: Agenda & Minutes 5/8
Unmaintained projects - Tony
  Discussion on how to represent unmainained project, yaml vs. Json file, type of information
Security logging update – Bob/Muddasar
  https://wiki.onap.org/display/DW/Jakarta+Best+Practice+Proposal+for+Standardized+Logging+Fields
  PoC phase, communication with Toine. Synch with Byung needed.
SBOM update – Muddasar
  ONAP Project background: https://wiki.onap.org/display/DW/Software+Bill+of+Materials
  Review standalone SBOMs for ONAP: https://github.com/lfscanning/spdx-onap
  Request to Implement: https://jira.linuxfoundation.org/plugins/servlet/theme/portal/2/IT-23432
  Task to modify Scan job: https://jira.linuxfoundation.org/browse/RELENG-410
LF SBOM Webinar: https://www.youtube.com/watch?v=_Dfz-nYEzvQ

## Slide 8: Agenda & Minutes 6/8
https://jira.linuxfoundation.org/plugins/servlet/theme/portal/2/IT-23622?sda_source=notification-email – new ticket for SonarCloud API changes – Tony update
ONAP quality gates – quality asessment mainly for the submitted code (=delta)
  Integrate tests with CPS
  SO PoC
CII Best Practices Badge" is officially being renamed to "OpenSSF Best Practices Badge" project’s mailing list and the discussion here:
  https://github.com/coreinfrastructure/best-practices-badge/issues/1515
  Following our last discussion ticket was opened to LFN IT (https://jira.linuxfoundation.org/plugins/servlet/theme/portal/2/IT-23519 ) to get the SonarCloud updated API documentation
  Security review questions for the period of last 5 years
  Agreement from OpenSSF owner to make David McBride the owner of all badging repos – solves the long-standing issue of PTLs leaving ONAP. Editor has fewer privileges than Owner.
  Security review – create the review
    AAF has a good example of security documentation
    Tony will send references to example documentation

## Slide 9: OpenSSF Badging – Security Review 7/8
One of the Badging Program questions is called security_review. Its description says:
The project MUST have performed a security review within the last 5 years. This review MUST consider the security requirements and security boundary.
This MAY be done by the project members and/or an independent evaluation. This evaluation MAY be supported by static and dynamic analysis tools, but there also must be human review to identify problems (particularly in design) that tools cannot detect.
Amsterdam release kicked off in May 2017, so it’s time.
The Badging Program rather subtly encourages projects to have verified security be design, through a series of questions that I give below. I think the STARTING POINT for our security review should use these points, but we can certainly add additional points and questions. For example, additional questions might revolve around scanning results.

## Slide 10: OpenSSF Badging – Security Review 8/8
know secure design: The project MUST have at least one primary developer who knows how to design secure software. (following secure design principles)
  Do you have a member of your project who knows how to design secure software, following secure design principles?
Implement secure design: The project MUST implement secure design principles (from 'know secure design’).
  Did you actually follow those principles in the code you’re delivering?
  Do all of your committers know secure design?
  Do the committers verify the code they are merging against secure design principles?
documentation architecture: The project MUST include documentation of the architecture (aka high-level design) of the software produced by the project.
  Do you have a high level design for your project documented?
documentation security: The project MUST document what the user can and cannot expect in terms of security from the software produced by the project (its 'security requirements').
  Do you document what a user of your software can and cannot expect in terms of security?
assurance case: The project MUST provide an assurance case that justifies why its security requirements are met. The assurance case MUST include: a description of the threat model, clear identification of trust boundaries, an argument that secure design principles have been applied, and an argument that common implementation security weaknesses have been countered.
  Do you document your assurance case, either on wiki.onap.org or onap.readthedocs.io? (This could be combined with the documentation security document.)

## Slide 11: Backup
Security Risk Assessment and Acceptance – revisit Brian’s statement
  Data map to show elements moving through the system is needed
CII badging update by Tony:
  As Amdocs colleague is not contributing anymore in ONAP, with David Wheeler support 2 projects (2315 and 2316) can be edited by David McBride, so he could fix the ONAP naming from here on.
  Action for David McBride for AAF-1215 – update?
Software BOMs:
  Nexus upgraded to latest version, LFN decision to use SPDX format and not cyclone or DX
  Research on how the missing information can be collected (plugin to be used?), info.yaml, plugin for Maven and jira

## Slide 12: SECCOM Jakarta requirements
Global requirements
  [REQ-437 -> REQ-800 ] -> REQ-1067 COMPLETION OF PYTHON LANGUAGE UPDATE (v2.7 → v3.8) J
  [REQ-438 -> REQ-801] -> REQ-1068 COMPLETION OF JAVA LANGUAGE UPDATE (v8 → v11)
  [REQ-439 -> REQ-863] -> REQ-1066 CONTINUATION OF PACKAGES UPGRADES IN DIRECT DEPENDENCIES
  [REQ-443] -> REQ-1069 CONTINUATION OF CII BADGING SCORE IMPROVEMENTS FOR SILVER LEVEL
  [REQ-441] -> REQ-1070 LOGS MANAGEMENT - PHASE 1: COMMON PLACE FOR DATA – PROPOSAL FOR JAKARTA
Best Practice
  [REQ-1072] SECURITY LOGS FIELDS
  [REQ-xxx] Feature intake template ? – no need for TSC approval
  [REQ-1073] Using basic image from Integration
  [REQ-xxx] Software BOMs – more informative, no impact on pipeline - no need for TSC approval

## Slide 13: SECCOM Kohn requirements
Global requirements
  [REQ-437 -> REQ-800 ] -> REQ-1067 -> REQ-1208 COMPLETION OF PYTHON LANGUAGE UPDATE (v2.7 → v3.8)
  [REQ-438 -> REQ-801] -> REQ-1068 -> REQ-1209 COMPLETION OF JAVA LANGUAGE UPDATE (v8 → v11)
  [REQ-439 -> REQ-863] -> REQ-1066 -> REQ-1211 CONTINUATION OF PACKAGES UPGRADES IN DIRECT DEPENDENCIES
  [REQ-443] -> REQ-1069 -> REQ-1210 CONTINUATION OF CII BADGING SCORE IMPROVEMENTS FOR SILVER LEVEL
  [REQ-441] -> REQ-1070 -> LOGS MANAGEMENT - PHASE 1: COMMON PLACE FOR DATA – PoC PROPOSAL FOR JAKARTA
Best Practice
  [REQ-1072] SECURITY LOGS FIELDS – full PoC with CPS in Kohn and then GR candidate for London
  [REQ-xxx] Feature intake template ? – no need for TSC approval
  [REQ-1073] Using basic image from Integration – not progressed in Jakarta
  [REQ-xxx] Software BOMs – more informative, no impact on pipeline - no need for TSC approval