## Slide 1: ONAP Security Meeting We start at 2 PM CEST
2023-06-27

## Slide 2: Agenda and Minutes
ONAP disaggregation impact on SECCOM activities
  Disaggregation is getting its momentum.
  5-10% of projects time to be focussed on integration efforts.
  Aarna used EMCO to deploy slices, the same could be done with ONAP.
  ONAP is still handling high level orchestration if it comes to CNF orchestration it is delegated to Nephio. EMCO is talking about connecting to Nephio.
  We are looking at dev side of the security which is half part picture.
  Imact analysis is needed for ONAP disaggregation with focus on security, testing etc.
  SECCOM recommendations:
    Create catalog of APIs for each ONAP project
    Best practices and global requirements will still apply to each project
    Keep SECCOM as a resource
    ONAP becomes a service based on integrations
    Definition of unmaintained project may have to be modified
    TSC may have to decide on the bindings and projects
    Need a task force for disaggregation
    Action Item: Create a best practice for documenting APIs for the Montreal release – Muddasar will talk to Thomak Kulick
LF IT CI/CD security review
  No progress recently under IT-25429 Review of ONAP CI Threat Model and Security Controls
  Matt confirmed he will setup a meeting with Muddasar to better understand what is expected – pending (June 27)

## Slide 3: Agenda and Minutes
CPS Road to gold - Tony
  CPS PoC under preparation – Jess is configuring 2FA for committers - done
  OJSI list communication with Jess – Amy requesting Jess to update OJSI permissions group
5 Years security questionnaire for Policy project:
  https://wiki.onap.org/display/DW/PF+-+ONAP+Security+Review+Questionnaire
  SECCOM review: 18 July
Latest weekly scans – Andreas checking for owner of zk-tunnel-svc
  Amy creating tickets for Java & Python upgrades
PTL meeting (June 26th)
  Pairwise testing elimination discussion
  July 3rd meeting cancelled
TSC meeting (June 15th)
  Update on new Global Requirement: Use Native Service Mesh Authentication and Authorization for Intra-ONAP Communication
    Infosys willing to work on upgrades
  Gerrit upgrade re-planned by Kevin - Kevin to prepare info on which version and what are the drivers for an upgrade
TAC meeting (June 21st)
  DTF recap: ONAP to focus on individual projects
  Security presentation by Amy: FDIO needs C SBOM generation; suggested that the presentation add
OUSDF meeting on 5G research
  Ranny Haiby and Mike Wooster presented
  Discussion point at meeting: can we trust open source software
    Documentation
    Transparency

## Slide 4: SECCOM Montreal requirements
Existing Global requirements
  Epic REQ-437: COMPLETION OF PYTHON LANGUAGE UPDATE (v2.7 → v3.8)
    Montreal Task: TBC
      OOM-2900 - Update or Remove Python 2
  Epic REQ-438: COMPLETION OF JAVA LANGUAGE UPDATE (v8 → v11)
    Montreal : TBC
      OOM-2554 - Common pods have java 8
  Epic REQ-439: CONTINUATION OF PACKAGES UPGRADES IN DIRECT DEPENDENCIES
    Montreal Task: TBC
  Epic REQ-443: CONTINUATION OF CII BADGING SCORE IMPROVEMENTS FOR SILVER LEVEL
    Montreal Task: TBC
  Logging for Java containers - JIRA ticket for the security logging for Java containers.
  https://jira.onap.org/browse/REQ-1072
    Montreal Task: TBC
New Best Practice requirements
  - Java 17 support

## Slide 5: SECCOM London requirements
Existing Global requirements
  Epic REQ-437: COMPLETION OF PYTHON LANGUAGE UPDATE (v2.7 → v3.8)
    London Task: REQ-1208
      OOM-2900 - Update or Remove Python 2
  Epic REQ-438: COMPLETION OF JAVA LANGUAGE UPDATE (v8 → v11)
    London Task: REQ-1209
      OOM-2554 - Common pods have java 8
  Epic REQ-439: CONTINUATION OF PACKAGES UPGRADES IN DIRECT DEPENDENCIES
    London Task: REQ-1211
  Epic REQ-443: CONTINUATION OF CII BADGING SCORE IMPROVEMENTS FOR SILVER LEVEL
    London Task: REQ-1210

## Slide 6: SECCOM London requirements
Proposed Global requirements
  Epic REQ-1072: Standardized logging fields
    London Task: REQ-1341 Standardized logging fields – Java London release
  Epic REQ-1342 : Retirement of unmaintained repos
    London Task: REQ-1343 Retirement of unmaintained repos London release
    SECCOM and Architecture developed process for retiring unmaintained repos
      Unmaintained repo process wiki: https://wiki.onap.org/display/DW/Project+State%3A+Unmaintained
      Link to unmaintained repo list: https://wiki.onap.org/x/LQtHC (DAVID will build updated wiki for London)
      Gerrit query to get json formatted read only repo list: GET https://gerrit.onap.org/r/projects/?state=READ_ONLY
    Process reviewed with PTLs and TSC and updated with feedback
    POC in Kohn tested successfully
    Best Practice does not apply because no new repos/code will be Unmaintained: not touched in at least 2 releases
    Request that Retirement of unmaintained repos be promoted from POC to Global Requirement

## Slide 7: SECCOM London requirements
Best Practice
  Epic REQ-1073: Using basic images from Integration
    no progress in Jakarta, Kohn
    London task: REQ-1348 Using basic image from Integration - London Release
  Epic REQ-1346: Software BOMs – Informing TSC
    no impact on pipeline
    London task: REQ-1347 Software BOMs London release
    SBOM versioning issue under investigation: https://jira.linuxfoundation.org/browse/RELENG-4472
PoC
  Epic REQ-441: LOGS MANAGEMENT - PHASE 1: COMMON PLACE FOR DATA
    POC in Jakarta, Kohn – no progress
    Identifying resources to implement
    London task: REQ-1344 LOGS MANAGEMENT - PHASE 1: COMMON PLACE FOR DATA - LONDON RELEASE
  NEW: Epic REQ-1072: Standardized logging fields
    London task: REQ-1345 SECURITY LOGS FIELDS – Python

## Slide 8: Unmaintained repos
Example POM.xml
  https://github.com/onap/sdc/blob/master/catalog-be/pom.xml
Image Name:
<!-- Build backend image -->
<image>
<name>${docker.namespace}/sdc-backend</name>
<alias>sdc-backend</alias>
<build>

## Slide 9: Waivers: root_pods_xfail.txt
Guilin | Honolulu | Istanbul | Jakarta | Kohn
# Expected failure list for rooted ports | # Expected failure list for rooted ports | # Expected failure list for rooted ports | # Expected failure list for rooted ports | # Expected failure list for rooted ports
# Unmaintained but still needed components aaf aai-elasticsearch # AAI-3175 aai-search-data # AAI-3175 aai-sparky-be # AAI-3175 music # MUSIC-609 | # Unmaintained but still needed components aaf music | # Unmaintained but still needed components aaf | # Unmaintained but still needed components aaf | # Unmaintained but still needed components aaf
# waivers requested already in Guilin but no progress dcae-cloudify # DCAEGEN2-2424 multicloud-k8s # MULTICLOUD-1201 | # waivers requested already in Guilin but no progress dcae-cloudify # DCAEGEN2-2424 multicloud-k8s # MULTICLOUD-1201 | # waivers requested already since Guilin but no progres dcae-cloudify # DCAEGEN2-2424 | # waivers requested already since Guilin but no progres # dcae-cloudify # DCAEGEN2-2424 | # waivers requested already since Guilin but no progres # dcae-cloudify # DCAEGEN2-2424
# Upstream components cassandra # OOM-2552 awx # used for use cases netbox # used for use cases robot # use for test cases + refactoring planned in Honolulu INT-1716 msb-consul # MSB-518 consul # DCAEGEN2-2424 portal-cassandra # PORTAL-1001 task moved to Honolulu multicloud-fcaps # rabbit-mq clamp-mariadb # OOM-2552 | # Upstream components cassandra # OOM-2552 awx # used for use cases netbox # used for use cases multicloud-fcaps # rabbit-mq | # Upstream components cassandra # OOM-2552 awx # used for use cases netbox # used for use cases multicloud-fcaps # rabbit-mq oof-has-etcd # etcd multicloud-k8s-etcd # etcd | # Upstream components cassandra # OOM-2552 awx # used for use cases netbox # used for use cases multicloud-fcaps # rabbit-mq oof-has-etcd # etcd multicloud-k8s-etcd # etcd | # Upstream components cassandra # OOM-2552 awx # used for use cases netbox # used for use cases multicloud-fcaps # rabbit-mq oof-has-etcd # etcd multicloud-k8s-etcd # etcd
 | # Testing components robot # use for test cases + refactoring planned in Istanbul INT-1716 | # Testing components robot # use for test cases + refactoring planned in Istanbul INT-1716 | # Testing components robot # use for test cases + refactoring planned in Kohn INT-1716 strimzi-kafka # needs to run as root to access nfs storage strimzi-zookeeper # needs to run as root to access nfs storage | # Testing components robot # use for test cases + refactoring planned in Kohn INT-1716 strimzi-kafka # needs to run as root to access nfs storage strimzi-zookeeper # needs to run as root to access nfs storage

## Slide 10: Waivers: unlimitted_pods_xfail.txt
Guilin | Honolulu | Istanbul | Jakarta | Kohn
# Expected failure list for unlimitted ports | # Expected failure list for unlimitted ports | # Expected failure list for unlimitted ports | # Expected failure list for unlimitted ports | 
# Components in maintenance mode music esr | # Components in maintenance mode music esr | # Components in maintenance mode | # Components in maintenance mode | 
# waivers dcae # DCAEGEN2-2429 moved to Honolulu | # waivers | # waivers esr # unmaintained components | # waivers esr # unmaintained components | 
# Upstream components consul awx # used for use cases netbox # used for use cases network-name-gen # used for use cases | # Upstream components awx # used for use cases netbox # used for use cases | # Upstream components awx # used for use cases netbox # used for use cases | # Upstream components awx # used for use cases netbox # used for use cases | 
 | # testing network-name-gen # used for use cases | # testing network-name-gen # used for use cases | # testing network-name-gen # used for use cases | 
# config pod portal-db-config # config pod vnfsdk-init-postgres vid-galera-config | # config pod portal-db-config # config pod vnfsdk-init-postgres | # config pod portal-db-config # config pod vnfsdk-init-postgres | # config pod # portal-db-config # config pod vnfsdk-init-postgres | 
 |  |  | # strimzi strimzi # plan to add limits in Kohn release dmaap-strimzi-bridge | 

## Slide 11: Waivers: jdwp_xfail.txt
Guilin | Honolulu | Istanbul | Jakarta | Kohn
# Expected failure list for JDWP ports # JDWP = Java Debug Wire Protocol # The following list displays pods and their associated pod that could be # considered as False positive onap-dcae-redis 6379 # Redis port onap-msb-eag 6379 # Redis port onap-msb-iag 6379 # Redis port onap-vfc-redis 6379 # Redis port | # Expected failure list for JDWP ports # JDWP = Java Debug Wire Protocol # The following list displays pods and their associated pod that could be # considered as False positive onap-dcae-redis 6379 # Redis port onap-msb-eag 6379 # Redis port onap-msb-iag 6379 # Redis port onap-vfc-redis 6379 # Redis port | # Expected failure list for JDWP ports # JDWP = Java Debug Wire Protocol # The following list displays pods and their associated pod that could be # considered as False positive onap-dcae-redis 6379 # Redis port onap-msb-eag 6379 # Redis port onap-msb-iag 6379 # Redis port onap-vfc-redis 6379 # Redis port | # Expected failure list for JDWP ports # JDWP = Java Debug Wire Protocol # The following list displays pods and their associated pod that could be # considered as False positive onap-msb-eag 6379 # Redis port onap-msb-iag 6379 # Redis port onap-vfc-redis 6379 # Redis port | # Expected failure list for JDWP ports # JDWP = Java Debug Wire Protocol # The following list displays pods and their associated pod that could be # considered as False positive onap-msb-eag 6379 # Redis port onap-msb-iag 6379 # Redis port onap-vfc-redis 6379 # Redis port

## Slide 12: Waivers: nodeports_xfail.txt
Guilin | Honolulu | Istanbul | Jakarta | Kohn
# Expected failure list for certificates associated to nodeports 666 # foo example nodeport | # Expected failure list for certificates associated to nodeports 666 # foo example nodeport | # Expected failure list for certificates associated to nodeports 666 # foo example nodeport robot | # Expected failure list for certificates associated to nodeports 666 # foo example nodeport | CLI Expected Expiration Date 2047-07-08 10:29:38

## Slide 13: Waivers: versions_xfail.txt
Guilin | Honolulu | Istanbul | Jakarta | Kohn
 | # Waiver for versions test # all the following docker images shall be excluded from the version scanning docker.nexus.azure.onap.eu/beats/filebeat:5.5.0 docker.nexus.azure.onap.eu/cassandra:3.11.4 nexus3.onap.org:10001/onap/music/cassandra_3_11:3.0.24 docker.nexus.azure.onap.eu/bitnami/cassandra:3.11.9-debian-10-r30 | # Waiver for versions test (python/java version check) # all the following docker container shall be # excluded from the version scanning # upstream containers # may be fixable using a more recent version... cassandra awx-celery awx-rabbit awx-web dcae-cloudify-manager #sdnc exception sdnc-dmaap-listener # dcae exceptions dcaemod-designtool dcaemod-genprocessor dcaemod-nifi-registry # unmaintained containers # nobody will work on that a priori esr-gui esr-server msb-discovery msb-eag msb-iag portal-app portal-cassandra portal-sdk portal-widget aaf-cass message-router-kafka message-router-zookeeper message-router robot # aai pods dependent on janusgraph which does not support Java 11 yet aai-graphadmin aai-resources aai-traversal # filebeat dockers filebeat filebeat-onap dcae-dashboard-filebeat dcae-deployment-handler-filebeat dcae-inventory-api-filebeat dcae-policy-handler-filebeat dcae-config-binding-service-fb-onap dcae-config-binding-service-fb-onap-i dmaap-dr-node-filebeat-onap dmaap-dr-prov-filebeat-onap esr-server-filebeat-onap modeling-etsicatalog-filebeat-onap msb-discovery-filebeat-onap sdc-be-filebeat-onap sdc-fe-filebeat-onap sdc-onboarding-be-filebeat-onap sdc-wfd-fe-filebeat-onap so-filebeat-onap so-bpmn-infra-filebeat-onap so-oof-adapter-filebeat-onap so-openstack-adapter-filebeat-onap so-sdc-controller-filebeat-onap so-sdnc-adapter-filebeat-onap vfc-generic-vnfm-driver-filebeat-onap vfc-huawei-vnfm-driver-filebeat-onap vfc-nslcm-filebeat-onap vfc-vnflcm-filebeat-onap vfc-vnfmgr-filebeat-onap vfc-vnfres-filebeat-onap vfc-zte-vnfm-driver-filebeat-onap # vnf drivers vfc-huawei-vnfm-driver | # Waiver for versions test (python/java version check) # all the following docker container shall be # excluded from the version scanning # upstream containers # may be fixable using a more recent version... # cassandra # awx-celery # awx-rabbit # awx-web # dcae-cloudify-manager #sdnc exception sdnc-dmaap-listener # dcae exceptions dcaemod-designtool dcaemod-genprocessor dcaemod-nifi-registry # unmaintained containers # nobody will work on that a priori # esr-gui # esr-server # msb-discovery # msb-eag # msb-iag # portal-app # portal-cassandra # portal-sdk # portal-widget # aaf-cass # message-router-kafka # message-router-zookeeper # message-router # robot # aai pods dependent on janusgraph which does not support Java 11 yet # aai-graphadmin # aai-resources # aai-traversal # filebeat dockers # filebeat # filebeat-onap # dcae-dashboard-filebeat # dcae-deployment-handler-filebeat # dcae-inventory-api-filebeat # dcae-policy-handler-filebeat # dcae-config-binding-service-fb-onap # dcae-config-binding-service-fb-onap-i # dmaap-dr-node-filebeat-onap # dmaap-dr-prov-filebeat-onap # esr-server-filebeat-onap # modeling-etsicatalog-filebeat-onap # msb-discovery-filebeat-onap # sdc-be-filebeat-onap # sdc-fe-filebeat-onap # sdc-onboarding-be-filebeat-onap # sdc-wfd-fe-filebeat-onap # so-filebeat-onap # so-bpmn-infra-filebeat-onap # so-oof-adapter-filebeat-onap # so-openstack-adapter-filebeat-onap # so-sdc-controller-filebeat-onap # so-sdnc-adapter-filebeat-onap # vfc-generic-vnfm-driver-filebeat-onap # vfc-huawei-vnfm-driver-filebeat-onap # vfc-nslcm-filebeat-onap # vfc-vnflcm-filebeat-onap # vfc-vnfmgr-filebeat-onap # vfc-vnfres-filebeat-onap # vfc-zte-vnfm-driver-filebeat-onap # vnf drivers # vfc-huawei-vnfm-driver | # Waiver for versions test (python/java version check) # all the following docker container shall be # excluded from the version scanning # upstream containers # may be fixable using a more recent version... # cassandra # awx-celery # awx-rabbit # awx-web # dcae-cloudify-manager #sdnc exception sdnc-dmaap-listener # dcae exceptions dcaemod-designtool dcaemod-genprocessor dcaemod-nifi-registry # unmaintained containers # nobody will work on that a priori # esr-gui # esr-server # msb-discovery # msb-eag # msb-iag # portal-app # portal-cassandra # portal-sdk # portal-widget # aaf-cass # message-router-kafka # message-router-zookeeper # message-router # robot # aai pods dependent on janusgraph which does not support Java 11 yet # aai-graphadmin # aai-resources # aai-traversal srimzi-zk-entrance # vnf drivers # vfc-huawei-vnfm-driver

## Slide 14: Waivers: nonssl_xfail.txt
Guilin | Honolulu | Istanbul | Jakarta | Kohn
# Expected failure list for non-SSL endpoints | # Expected failure list for non-SSL endpoints | # Expected failure list for non-SSL endpoints | # Expected failure list for non-SSL endpoints | There are 0 non-SSL NodePorts in the cluster
 |  | # waivers requested already since Honolulu # SO-3237 SO-3237 The fix is decided to be introduction of ingress controller in oom and is in progress. so 30277 so-etsi-sol003-adapter 30406 # CDS - being worked, but missed cutoff for Istanbul cds-blueprints-processor-http 30449 # SDNC - https://jira.onap.org/browse/SDNC-1628 sdnc-callhome 30266 | # waivers requested # SO-3237 The fix is decided to be introduction of ingress controller in oom and is in progress. so 30277 so 30477 so-etsi-sol003-adapter 30406 so-admin-cockpit 30424 so-admin-cockpit 30224 # CDS - being worked, but missed cutoff for Istanbul # cds-blueprints-processor-http 30449 # SDNC - https://jira.onap.org/browse/SDNC-1628 # sdnc-callhome 30266 # CDS team working on either eliminating node port or moving to https. # Not ready for Jakarta cds-blueprints-processor-http 30449 | 
 |  |  | # Needed for OpenDaylight NETCONF Call Home feature sdnc-callhome 30266 | 
 | # Upstream components awx | # Upstream components awx-web 30478 message-router-kafka 30490 message-router-kafka 30491 message-router-kafka 30492 | # Upstream components # awx-web 30478 # message-router-kafka 30490 # message-router-kafka 30491 # message-router-kafka 30492 | 

## Slide 15: SECCOM Kohn requirements
Global requirements
  [REQ-437 -> REQ-800 ] -> REQ-1067 -> REQ-1208 COMPLETION OF PYTHON LANGUAGE UPDATE (v2.7 → v3.8)
  [REQ-438 -> REQ-801] -> REQ-1068 -> REQ-1209 COMPLETION OF JAVA LANGUAGE UPDATE (v8 → v11)
  [REQ-439 -> REQ-863] -> REQ-1066 -> REQ-1211 CONTINUATION OF PACKAGES UPGRADES IN DIRECT DEPENDENCIES
  [REQ-443] -> REQ-1069 -> REQ-1210 CONTINUATION OF CII BADGING SCORE IMPROVEMENTS FOR SILVER LEVEL
  [REQ-441] -> REQ-1070 -> LOGS MANAGEMENT - PHASE 1: COMMON PLACE FOR DATA – PoC PROPOSAL FOR JAKARTA
Best Practice
  [REQ-1072] SECURITY LOGS FIELDS – full PoC with CPS in Kohn and then GR candidate for London
  [REQ-xxx] Feature intake template ? – no need for TSC approval
  [REQ-1073] Using basic image from Integration – not progressed in Jakarta
  [REQ-xxx] Software BOMs – more informative, no impact on pipeline - no need for TSC approval