## Slide 1: R2 DM Verification Update

## Slide 2
Task | Owner | Progress | Estimated finish time
Capabilities Type | Geora Barsky – Amdocs Liang Ding - Intel | Types updated, verifying | 2018-5-9
Interface Type | Dejan Kitic - Ericsson | Waiting for update | 2018-5-9
Node Type | Victor Gao – Huawei | Done | 2018-5-8
Relationship Type | Liang Ding – Intel | Verifying | 2018-5-9
Artifact Type | Geora Barsky – Amdocs | Types updated, verifying | 2018-5-9
Data Type | Serban Jora - AT&T | verifying | 2018-5-9
VoLTE Usecase | Victor Gao – Huawei Nokia? | Not yet started | 2018-5-11
vCPE Usecase | Liang Ding – Intel Haibin Huang – Intel | Not yet started | 2018-5-11