## Slide 1: VF-C Weekly Meeting Yan Yang
Dec 10 , 2018

## Slide 2: Agenda
Summary of follow-up actions after last week meeting
Casablanca Maintenance Release
VF-C requirements collection for Dublin release
Other topics

## Slide 3: Summary of follow-up actions
Follow-up actions
1. Yan check the operators' requirements and use case requirements for VF-C Dublin input
2. Committer follow up the coming email about "Confirming your committer role for VF-C"
3. Yan collect the contribution from contributor in Casablanca release and prepare to nominate new committer
4. Contributors and committers feel free to fill the Resource commitment column in VF-C requirements collection for Dublin release
5. Yan, Maopeng and shobana discuss the SOL005 alignment work in Dublin release offline
6. Yan ,Maopeng and Bharath discuss the SOL003 alignment work in Dublin release

## Slide 4: Summary of follow-up actions
Committer role confirmation
Committer confirmed : Anatoly ,Nagesha ,Kanag,maopeng,jinhua,yunlong,victor,haibin,Denes,guirong,yanan
Committer plan to be removed: yufei
Committer haven’t replied: Yog, Adityakar, xinhui, donghu

## Slide 5: Summary of follow-up actions
Contributor contribution https://onap.biterg.io
Author | Commits | Projects | Added Lines | Removed Lines | Recommend Nominate
Li Lai | 130 | 2 | 7818 | 3075 | √
Biancunkang | 81 | 2 | 3986 | 1724 | 
Ruoyu Ying | 41 | 2 | 1162 | 325 | √
Tianxing | 20 | 2 | 1050 | 167 | 
Thamlur Raju | 18 | 1 | 4011 | 51 | 
Bharath Thiruveedula | 13 | 3 | 3173 | 1161 | √
Sooriyaa p.r | 13 | 1 | 28 | 32 | 
Shobana Jothi | 11 | 2 | 1739 | 213 | 
Rob Daugherty | 7 | 3 | 76 | 39 | 
Kris jinka | 4 | 2 | 36 | 142 | 

## Slide 6: Summary of follow-up actions
vCPE video record has been uploaded: https://wiki.onap.org/display/DW/vCPE+with+Tosca+VNF+Test+Guide
VF-C user guide have finished the content https://wiki.onap.org/display/DW/VF-C+User+Guide, please help to review

## Slide 7: Casablanca Maintenance Release
The Timeline of Casablanca Maintenance Release and Scope

## Slide 8: VF-C requirements collection for Dublin release
https://wiki.onap.org/display/DW/VF-C+requirements+collection+for+Dublin+release

## Slide 9: Other Topics
Bump VF-C version to 1.3.0 in master branch
VNFM driver optimization