## Slide 1: ONAP Security Meeting
2019-06-04

## Slide 2: Agenda Topics General
Agenda topics are driven from Jira.
Security sub-committee Jira Kanban board:
https://jira.onap.org/secure/RapidBoard.jspa?rapidView=103
As viewed in the security sub-committee coordination page:
https://wiki.onap.org/display/DW/ONAP+Security+coordination

## Slide 3: Agenda
Status Updates:
  Adolfo’s proposal for managing LCM of catalogue images and process (presented both on last TSC and PTL meetings)
  Next extra meeting with Linda tomorrow 5th of June at 12:00 PM UTC – SECCOM-243 Pawel
  To synch with architecture and integration team on the communication matrix SECCOM-242 Pawel/Natacha
  Solve issue with access to penetration test report for TSC Chair and Bell Canada SMEs – SECCOM-241 – Pawel, For Catherine’s case Kenny was contacted, for Bell Canada feedback from Alexis received that both Alexis and Marc-Alexandre Choquette..
  Update pre-disclosure process with requesting TSCs – SECCOM-240 - Pawel
  F2F scheduled in Stockholm 11th on June in the morning session- Samuli -DONE
  Initial schedule of DDF in Sweden – Pawel:
  https://wiki.lfnetworking.org/display/LN/June+2019+LFN+DDF+Schedule:
    Communication matrix – Natacha as part of the Documentation session
    ONAP security requirments – Samuli - DONE
    El Alto security SoW proposal –relevant updates proposals – version management – Pawel/Amy - DONE
    El Alto security SoW proposal – OJSI tickets to be solved – Krzysztof/Pawel. W. - DONE
    El Alto security SoW proposal – known vulnerabilities –repo updates – Pawel/Amy - DONE
    Vulnerability Management process review with PTLs + lessons learnt Pawel/Krzysztof - DONE
    Improvements in OOM in security Pawel.W/Lucjan – OOM password removal + node ports removal and its replacement with ingress controller
    Difference between developer environment and release – Lucjan
    CII badging – Tony (remotely)/Amy/Pawel – add Jim’s replacement (AP Pawel),4 projects missing! add new global ONAP answer on secure vulnerabilities (+)
    Centralized solution for secure storage and KMS and certificate management and the need for introduction of CMPv2 support - Hampus

## Slide 4: Agenda
  Prepare doc infrastructure for OSA – SECCOM-239 – Krzysztof
  Improve ONAP Dublin Security Release Notes – SECCOM-238 - Krzysztof
  Vulnerabilities process review SECCOM-237 - Pawel – pending points: distribution list for operators SMEs + Wiki ready with report to be shared, TBD with LFN who will share the peistribution done BUT process to be improbed!
  Runtime dependencies of ONAP – Krzysztof – by 4th of June
  TSC meeting (30rd of May) – RC2 focus Pawel/Krzysztof
    Process for the introduction of new HTTP calls – AP Krzysztof- procedure for opening new http ports outside of the cluster – to be done by end of this week.
  PTL meeting (3rd of June) update – Pawel – mainly RC2 focus
    Still some updates expected SECCOM-232 for known vulnerabilities from: Holmes, Logging, SO, UUI, VFC and VNFSDK.
    CII Badging– adding Jim Baker as editor – Tony/Pawel/Amy – missing only 4 projects: Logging, MSB, MultiVIM, VNFSDK, UUI
    Release notes will be developed and submitted to the project PTLs for merging. Please review and +1 these requests.
    slot for security for the next PTL meeting to focus on El Alto security scope proposals.- done
  Make our test kubernetes deployment align with CIS guidelines – SECCOM-234 – Pawel W./Krzysztof – under review
  Casablanca Pen Test - enable HTTPS – SECCOM-231 – Amy
  Penetration tests - SECCOM-106 – Krzysztof – results were provided to restricted recipients – next dedicated meeting done on 20th of March – next items identified for the improvement actions, Amy has created some protected Wiki for follow-up – see SECCOM-231.Remarks: OJSI mappings in the pen tests report.
  Static Code Scanning (SECCOM-76/TSC-32) – we initiated discussions with Whitesoftware – Jim added some info:
  https://wiki.onap.org/display/DW/2019-04-16+WhiteSource+Overview – remote access was granted on request to Pawel.
A.O.B (5 minutes)

## Slide 5: Notes