## Slide 1: ONAP Security Meeting
2019-07-30

## Slide 2: Agenda Topics General
Agenda topics are driven from Jira.
Security sub-committee Jira Kanban board:
https://jira.onap.org/secure/RapidBoard.jspa?rapidView=103
As viewed in the security sub-committee coordination page:
https://wiki.onap.org/display/DW/ONAP+Security+coordination

## Slide 3: Agenda & Minutes
Synch point with DMaaP
SECCOM proposals for ONAP F2F in Antwerp:
  Container Security for ONAP (Pawel & Amy)
  Kubernetes Security for ONAP (Pawel & Amy)
  ONAP security requirements (Samuli)
  OJSI status update + target (Krzysztof)
  Nexus-IQ vs. Whitesoftware (Pawel & Amy)
  AAF demo with certificates (Jonathan)
  Communication matrix (Natacha)
  Commonly found vulnerabilities – software composition analysis (Amy)
  Status of node port removal (Krzysztof)
  Passwords removal from OOM helm chart (Krzysztof)
  What does it mean to get gold in CII Badging (Tony)
  Frankfurt security goals review with the community (Pawel)
Feedback from an experiment with scanning ONAP source code with Coverity – Artem – moved or the next meeting on 6th of August.

## Slide 4: Agenda & Minutes
Status Updates:
  SECCOM-245 Whitesoftware vs. Nexus-IQ benchmarking – Pawel/Amy – we will organize a dedicated call with Dan and Jess this week – Dan agreed to integrate all 9 repos under new tool, SW update considerations to benefit from prioritize feature…
  xNF security requirements for HTTPS - Amy
  Communication matrix SECCOM-242 - Natacha
  Known vulnerabilities proposals:
    Hibernate validator might not catch all the XSS attacks – Krzysztof
      Redhat still confirming (ticket # 491472) – we wait up to 90 days (end of August)
  Revision of Vulnerability Review Tables SECCOM-248 – Amy, for an effective vulnerability we put highest priority and for ineffective high.
  CII Badging updates (3 items pending) – SECCOM-249 - Tony:
    Crypto question (PTLs)
    LF Projects Code of Conduct (PTLs)
    OJSIs with CVEs and respecting 60 days period (deadline is 27th of July) – SO specific case to be discussed!
    New PTLs elections results and required update for page editors
    How to treat workarounds – Krzysztof
      Draft wiki page – Amy & Krzysztof – discussion on fixing vulnerabilities in the code base to be continued during the next SECCOM meeting on 23rd of July.

## Slide 5: Agenda & Minutes
  OJSI tickets tracking – Jim/Pawel/Krzysztof/Amy
    Status updates provided on last PTLs call (29th of July) - Krzysztof
    OJSI Dashboard - Krzysztof
    Deadline for meeting 60 days as in CII Badging requirement is 27th of July!! For SO Seshu should open a ticket to LFN to investigate why he was not informed about OJSIs under his respponsibility – dealine for fixng it is extended for SO untill 13th of August?.
    Krzysztof investigating the optimal way to incorporate the test
  Proposal: Change Default Expiration Time for AAF Certs to 5yrs - SECCOM-247 – Jonathan made a demo on PTLs call on 29th of July.
  Containers must not run as root - OJSI-111
  Integrate the check for HTTP/HTTPS into Integration test - OJSI-231
  Extra meetings with Linda - SECCOM-243 Pawel/Linda
  Synch with the integration team on the components versioning - Pawel/Amy
    With Huawei recent decisions both Gary and Yang will not work anymore in the Integration team ;-(
    Impact on El Alto planning?
    Brian is the interim Integration person

## Slide 6: Agenda & Minutes
  Discussion point: when a security issue is published for a specific java component, how to identify the affected docker images and the artefacts that are to be rebuilt?
    Scan all container image at the build to create the dependency tree using Maven, need to run a command called mvn dependency:tree and then search for the artefact
    Make the check for new CVEs part of the nightly build
    Scan the final image
  Additional items to be considered (probably more for Frankfurt release):
    Cassandra
    Mongo
    Mariadb
    Postgresql
    Camunda
    OpenDaylight
    Kafka
  Prepare doc infrastructure for OSA – SECCOM-239 – Krzysztof
  Make our test kubernetes deployment align with CIS guidelines – SECCOM-234 – Pawel W./Krzysztof/Amy – under review
A.O.B (5 minutes)