## Slide 1: DCAE Weekly Meeting
2018-11-01

## Slide 2: DCAE Weekly meeting
Agenda
RC1 Status
Release branch
CLM Report
RC2 Priorities
Dublin planning

## Slide 3: DCAE RC1 Status
DCAE Healthcheck was reported as failing on OOM-Staging (10/25)
Failed Daily jobs
Pair-wise testing
  PRH-SO In-progress
Notes: they were related to ConfigBindingService module. There were no recent update made into component however the recent builds jobs were impacted by release of newer Flake version into GlobalPypi which failed builds due to stricter validations. This has been fixed and new builds are successful (tracked on DCAEGEN2-919)

## Slide 4: DCAE Weekly updates
Casablanca branched
  dcaegen2/services/prh
  dcaegen2/collectors/hv-ves
  dcaegen2/deployments
Next set (targeted EOW)
  dcaegen2/platform/blueprints
  dcaegen2/platform/plugins
  dcaegen2/utils
*All other repo will be release branched early next week
Notes:   JJB
  Cherrypicking
  Version updates on master
  Open gerrit (DFC?)

## Slide 5: DCAE Weekly updates
CLM Scans
https://nexus-iq.wl.linuxfoundation.org/assets/index.html#/dashboard/violations
https://wiki.onap.org/pages/editpage.action?pageId=41421168
Notes:   JJB
  Cherypicking

## Slide 6: DCAE Weekly updates
RC2 Priorities
Support integration testing and address any issues identified by integration team
Documentation
Notes:   Healthcheck
  - Jenkins jobs
  CSIT

## Slide 7: Casablanca R3 Timeline
Kick-Off (Open Intent To Participate) | M0 | May 25 - June 21 2018
Planning | M1 | 28-Jun-18
Functionality freeze | M2 | 26-Jul-18
API Freeze | M3 | 23-Aug-18
Code Freeze | M4 | 20-Sep-18
Integration | RC0 | 11-Oct-18
 | RC1 | 25-Oct-18
 | RC2 | 8-Nov-18
Sign-Off | Release Delivery | 15-Nov-18

## Slide 8: DCAE Weekly updates
Dublin – DCAE Priorites
https://wiki.onap.org/display/DW/Dublin+Items+for+discussion
Notes:   Healthcheck
  - Jenkins jobs

## Slide 9: DCAE Weekly – Dublin Focus
Security
  Enabling TLS for interfaces
    AAF integration (dynamic cert + CADI library access)
    Istio/Service Mesh
DCAE modularizing for edge support
Design Flow and Policy modelling
PNDA Integration + Application deployment
Notes:   Enabling TLS
  AAF integration (CADI)
  Istio/service mesh?
  Architecture (onap) and usecases priorities

## Slide 10: DCAE Status
Services targeted for R4 with platform integration
Mapper MS
Heartbeat MS
TCA-Gen2
PM-Mapper
RESTConf
ZTT (PNDA app)

## Slide 11: DCAE Weekly updates
ONAP-Dublin
https://wiki.onap.org/display/DW/SP+priorities+for+Dublin
Architecture
https://wiki.onap.org/display/DW/Dublin+Architecture+Planning+Meeting
Notes:   Healthcheck
  - Jenkins jobs

## Slide 12: DCAE Meeting
  IMPORTANT : Meeting will be rescheduled to 10.30 EST /15.30 UTC(same bridge)
  ***EFFECTIVE NEXT WEEK (11/08/18)***