## Slide 1: DCAE Weekly Meeting
2019-01-24

## Slide 2: DCAE Weekly meeting
Casablanca Maintenance Release status
  https://wiki.onap.org/display/DW/Casablanca+Maintenance+Release+Integration+Test+Blocking+Issues
  https://jira.onap.org/browse/DCAEGEN2-1106

## Slide 3: DCAE Weekly meeting – R4
R4 M1 Status
  https://wiki.onap.org/display/DW/Dublin+Release+Requirements
  https://wiki.onap.org/display/DW/DCAE+R4+M1+Release+Planning
  MS Pre-requisite for DCAE
New Repository request
son-handler  dcaegen2/services/son-handler (5g – PCIHandler)
Resource updated into ONAP wiki
  https://wiki.onap.org/display/DW/Resources+and+Repositories

## Slide 4: DCAE MS List for Dublin
Static ONAP Deployment
  VESCollector
  HV_VES?
  SNMPTrap*
  Holmes Rules/Engine
  RESTConf
Dynamic Deployment
  TCA?
  PRH?
  DFC
  VES-Mapper
  PM-Mapper
  SON Handler
  Heartbeat*
  TCA-GEN2*
Notes: Generic services; support multiple flows; no dynamic policy configuration support needed.
CL flows

## Slide 5: DCAE MS – Onboarding flow for Static Components
Static ONAP Deployment - Onboarding
  Component spec creation
  Validation of spec using dcae_cli
  Blueprint creation
    (manual for R4; new tool will be available post R4)
  Validation of blueprint/deployment in K8S
  DCAE bootstrap deployment integration
    Define the new cloudify blueprint here - https://gerrit.onap.org/r/gitweb?p=dcaegen2/platform/blueprints.git;a=tree;f=blueprints;hb=refs/heads/master
    Add any corresponding inputs under OOM https://gerrit.onap.org/r/gitweb?p=oom.git;a=tree;f=kubernetes/dcaegen2/charts/dcae-bootstrap/resources/inputs;h=214a9cff1cb73a3367192ff595937e8a11be7fed;hb=refs/heads/master
    Once above are merged, update DCAE bootstrap to include Service part of OOM DCAE instantiation
    https://git.onap.org/dcaegen2/deployments/tree/k8s-bootstrap-container/bootstrap.sh
      https://git.onap.org/oom/tree/kubernetes/dcaegen2/charts/dcae-bootstrap/values.yaml
Notes: Generic services; support multiple flows; no dynamic policy configuration support needed.
CL flows

## Slide 6: DCAE MS – Onboarding flow for Dynamic Instantiated Components
Dynamic ONAP Deployed MS
  Component spec creation
  Validation of spec using dcae_cli
  Blueprint and Model creation
    (manual for R4; SDC/DCAE-DS post R4)
  Validation of blueprint/deployment in K8S
  SDC/CLAMP Integration
    Ensure new models and blueprints are in gerrit repo
    Work with Integration team/usecase owner to upload the artifacts into SDC and trigger Service creation and distribution from SDC
    Work with CLAMP team to trigger the MS deployment.

## Slide 7: DCAE Weekly meeting
Security Report (WIP)
  https://wiki.onap.org/pages/viewpage.action?pageId=51282478