## Slide 1: VF-C Weekly Meeting Yan Yang
April 15, 2019

## Slide 2: Agenda
VF-C Project Status (Yan)
M4 checklist: https://wiki.onap.org/display/DW/VF-C+Dublin%3A+Deliverable+for+Code+Freeze+Milestone+Checklist+Template
Platform Maturity: https://wiki.onap.org/display/DW/Dublin+Release+Platform+Maturity
Other topics

## Slide 3: VF-C Project Status(1/5)
ID | catalog | Jira ticket | Progress
NF1.1 | S3P-security https://wiki.onap.org/pages/viewpage.action?pageId=51282550 | VFC-1203 - Fix Emsdriver Security Issue OPEN VFC-1204 - Fix huawei related component security issue OPEN VFC- 1299- Fix nokiav2 security Issue | Nokia and emsdriver have finished Huawei WIP
NF1.2 | S3P-scalability | VFC-1205 - Support platform Maturity Requirements-ScalabilityOPEN | Code has submitted, waiting OOM team to merge
NF1.3 | Remaining issue during Integration Testing-configuration | CMCC VFC-1206 - VF-C configuration can be automatically injected to oom charts OPEN | Done
NF1.4 | Documentation | CMCC VFC-1207 - Support platform Maturity Requirements- Usability Level 1 OPEN | Done
NF1.5 | Including VF-C to daily building testing | VFC-1208 - Add VF-C to daily building testing OPEN | Postpone to E release
F1 | Centralized Representation and Consistent ID of Cloud Regions | CMCC VFC-1209 - Centralized Representation and consistent ID of Cloud Regions OPEN | Done
F2 | HPA | Intel / ZTE /CMCC VFC-1227 - HPA optimization in VF-C OPEN | Done
O1 | SOL005 interface alignment | VFC-1210 - SOL005 alignmentOPEN | Done
O2 | SOL003 interface alignment | VFC-1243 - SOL003 alignmentOPEN | WIP
O3 | Align R4 DM | VFC-1247 - R4 Data Model Alignment OPEN | No work
O4 | NS instance model mapping to A&AI | VFC-1242 - NS instance model mapping to A&AI Service modelOPEN | Postpone to E release
O5 | VF-C workflow Optimization | VFC-1239 - VF-C workflow | Postpone to E release

## Slide 4: VF-C Project Status(2/5)
M4 summary: https://wiki.onap.org/display/DW/VF-C+Dublin%3A+Deliverable+for+Code+Freeze+Milestone+Checklist+Template
Nokia V1 deprecated
  remove jenkins job
  remove health check script
  update Integration artifact/docker list
Security vulnerability
https://wiki.onap.org/pages/viewpage.action?pageId=51282550

## Slide 5: VF-C Project Status(3/5)
Secured-communication
Python-based can utilize the https feature of uwsgi:https://uwsgi-docs.readthedocs.io/en/latest/HTTPS.html
work have done for nslcm, catalog, vnflcm, vnfmgr, vnfres
All containers run as a non-root user
work have done for nslcm, catalog, vnflcm, vnfmgr, vnfres
Docker image optimization(WIP)

## Slide 6: VF-C Project Status(4/5)
Documentation Optimization
swagger api file couldn’t be shown in https://docs.onap.org/en/latest/submodules/vfc/nfvo/lcm.git/docs/platform/APIs/NSLCM_API/index.html
OOM Version(WIP)
Update OOM Version with the staging-latest version

## Slide 7: VF-C Project Status(5/5)
Info.yaml verify job
The verify job for INFO.yaml files expects that changes to this file are done in a commit on its own with no other file changes.
If you have a commit with several file changes including the INFO.yaml file, make sure the commit with file changes to INFO.yaml go in a commit on its own.

## Slide 8: Other Topics
Doc optimization – welcome comments
https://docs.onap.org/en/latest/submodules/vfc/nfvo/lcm.git/docs/index.html