## Slide 1
Modeling, Use Case and Architecture Process
ONAP Way of Working
May 06, 2019 version 1
Benjamin Cheung, PhD

## Slide 2
Modeling Process
WHO
WHEN Timeline
WHAT
High Level Model Req
Preliminary Model
Approved Model
Approved Model
High Level Model
Requirements
Refine Model
Approve Model
Model Launch
Model Final
Model Freeze
Model S/C
Model S/C
Architecture
Model S/C
Use Case Team
Before M0 to
M0 Kickoff
-
M1 Project Planning to
M2 Functionality Freeze
M2 Functionality Freeze to
M3 API
Experimental Model
Model Plan Work
Model S/C
Use Case Team
From M0 Kickoff to
M1 Project Planning
Data Model Freeze
Model S/C
Model S/C
Use Case Team
Model S/C
Model S/C
Use Case Team
Architecture
Use Case Team
M1 Planning
M2 Functionality
M3 API Freeze
M0 Kickoff
Platform Project Teams
Use Case Team
Discussion Model
Input model
Clean Model
Model Planning

## Slide 3
INFO MODEL
High Level Info
Requirements
Refine
Info Model
Info Model
Freeze Final
Tweaks on
Info Model
Introduce
Info Model
Discussion Model
Input model
DATA MODEL
Use Case
Proposal
Refine Data
Work
Refine Data
Model
Data Model
Freeze
U/C Definition
M1 Planning
M2 Functionality
M3 API Freeze
M0 Kickoff
Discussion Data Model
Input Data Model
Clean Data Model
Clean Model
M1 Planning
M2 Functionality
M3 API Freeze
M0 Kickoff
M2 Functionality
M2 Functionality
API
Use Case
Proposal
U/C Design
U/C Design
API Approve
API Freeze
U/C Definition
M1 Planning
M2 Functionality
M3 API Freeze
M0 Kickoff
Preliminary API
API
M2 Functionality
Model Planning
Refinements /update from
Build team
Modeling Process
eCOMP Models

## Slide 4
Functional Arch
U/C Proposal
Refining Func
Arch
Review Func
Arch
Review with TSC
Drafting Func
Arch
-
M2 Functionality
M3 API
M1 Planning
Recommended Functional
Architecture
Draft Functional
Architecture
Component Arch
U/C Proposal
Refine Component
Arch
Review with
Arch S/C
Review with TSC
Draft Component
Arch
-
M2 Functionality
M3 API
M1 Planning
Approved Functional Arch
(Arch S/C)
-
-
Arch Enhancements
Use Case
Proposal
U/C Design
U/C Design
API Approve
API Freeze
U/C Definition
M1 Planning
M2 Functionality
M3 API Freeze
M0 Kickoff
M2 Functionality
Architecture Process
Recommended Component
Architecture
(Arch S/C approval)
Draft Component
Architecture (PTLs)
Approved Component Arch
(Milestone Review)
TSC Approval of
Functional Architecture
Updated Component
Architecture
Modularity
Arch improvements
Treated like a U/C
Approved enhancements
Integrated into Arch
Enhancement Proposals
Testing of Enhancements
Story & Jiras
Architecture requirements
TSC
Arch review process
Look at APIs
Joint arch/Modeling
aspects API review

## Slide 6
Use Case (U/C) Process
WHO
WHEN Timeline
WHAT
U/C Proposal
U/C Design
U/C Software
Test Integration Plans
U/C Proposal
U/C Design
U/C Develop
U/C Test
U/C Team
Model S/C
Architecture
Model S/C
Use Case Team
Use Case Team
Before M0 to
M0 Kickoff
M1 Project Planning to
M2 Functionality Freeze
M2 Functionality Freeze to
M3 API M4 Code
M3 API M4 Code to
RC0 Integration
APIs, S/W design,
Platform S/W
Epics, Stories (“HiLvl Req”),
Business Drivers
U/C Definitions
U/C Definition
Model S/C
Use Case Team
From M0 Kickoff to
M1 Project Planning
U/C S/W deliverables
VNFRQTS Requirements
Data Model (Defined)
U/C Proposal Approved
& base Wiki U/C page
Test/Integration plans
Use Case Team
Model S/C
Use Case Team
Use Case
Team
Use Case Team
Use Case Team
Architecture
M1 Planning
M2 Functionality
M3 API M4 Code Freeze
M0 Kickoff
Platform Project Teams
Platform Project Teams
Platform Project Teams
API Model
Seq interaction diagrams
Shared info across component

## Slide 7
Architecture Process
WHO
WHEN Timeline
WHAT
U/C Proposal
U/C Design
U/C Software
Test Integration Plans
U/C Proposal
Arch Refined
Arch Reviewed
U/C Develop
U/C Test
U/C Team
Model S/C
Architecture
Model S/C
Use Case Team
Use Case Team
Before M0 to
M0 Kickoff
M1 Project Planning to
M2 Functionality Freeze
M2 Functionality Freeze to
M3 API M4 Code
M3 API M4 Code to
RC0 Integration
Functional Architecture Approved
Functional Architecture
U/C Definitions
Arch Definition
Model S/C
Use Case Team
From M0 Kickoff to
M1 Project Planning
API Documentation Freeze
U/C Proposal
Test/Integration plans
Use Case
Team
Model
Use Case Team
Use Case
Team
Architecture
Architecture
Architecture
Use Case
Team
M1 Planning
M2 Functionality
M3 API M4 Code
M0 Kickoff
Architecture
Component Architecture Reviews

## Slide 8
Release D/(E)/F/G Timelines
R7 GUILIN
R6 FRANKFURT
R4 DUBLIN
-

## Slide 9
Info Model Launch/Clean/Approved
Freeze under change control
Data Model Approved/Freeze
Info Model Freeze
Done no more changes
Data Model Final
Info
Info
M3: Architecture reviews (project by Project)
M3: Project review + Arch Review
What you produce/consume models

## Slide 10
Model & Use Case Development
MODELING Timeline
USE CASE Timeline
MILESTONES
M0 Kickoff
M2 Functionality
M3 API Freeze
M4 Code Freeze
RC0 Integration
U/C Proposal
U/C Design
U/C Develop
U/C Test
-
-
-
-
Design,
Platform S/W
Definition
M1 Planning
U/C Definition
-
API, S/W deliverables
U/C Proposals
Test/Integration
U/C Design
U/C Definition
U/C S/W deliverables
U/C Proposals
U/C Test/Integration
Model Discussion
Refine, Approve,
Employ Model
-
-
Model Definition
M1 Planning
M2 Functionality
M3 API M4 Code
M0 Kickoff

## Slide 11
Model & Use Case Development
MODELING
USE CASE Timeline
MILESTONES
Proposals
Functionality Define
API Develop
S/W Coding
Integration
U/C Proposal
U/C Design
U/C Develop
U/C Test
Design,
Platform S/W
Definition
Planning
U/C Definition
API, S/W deliverables
U/C Proposals
Test/Integration
U/C Design
U/C Definition
U/C S/W deliverables
U/C Proposals
U/C Test/Integration
Model Discussion
Refine, Approve,
Employ Model
-
-
Model Definition
-
Arch Approved
API Doc Freeze
-
Functional
Arch. Def
ARCHITECTURE
M1 Planning
M2 Functionality
M3 API M4 Code
M0 Kickoff
Architecture Approved
Component Architecture
Func. Architecture Define
Component Architecture
API Documents Freeze
Discussion Model
Input model
Clean Model
Model Planning
RC0, RC1, RC2

## Slide 12
Modeling Process
WHAT DETAILS
WHEN Timeline
WHAT
Discussion Notes
Discussion Info Model
Clean Info Model
Approved Model
Info Model Discussion
Refine Info Model
Info Model Launch
Employ Model
Input Info Model
Info Model Definition
- Add “High Level Infomodel Requirements”
Engage Use Case Team (evaluating U/C proposals)
Add “Infomodel Plan Established”
Note: Info model Updates Begin / Data Model Refinements Begin (M1.5)
Model Requirements”
Before M0 to
M0 Kickoff
-
M1 Project Planning to
M2 Functionality Freeze
M2 Functionality Freeze to
M3 API M4 Code Freeze
From M0 Kickoff to
M1 Project Planning
Info Model is Launched.
Info Model is reviewed and approved (Clean Info Model)
Info Model Frozen (Clean Info Model)
Working w/ Project teams’ Data Model to approve
Modeling S/C reviews of Data Models
Joint Arch S/C + Model S/C API Review
Post-M3 Model updates can happen but are very limited. (Jira Tickets)
Updates to the Data Model (project/ U/C teams) as needed
Feed into API Model Freeze
Discussion Model
Input model
Clean Model
Model Planning
Refinements /update from
Build team
Arch S/C engaged
Use Case Project, Platform Teams review Model impacts.
Discussion Info Model & Data model development with input from the Model S/C.
Reviews of Data Model with Project Teams
Info Model changes/ updates can happen
M1 Planning
M2 Functionality
M3 API Freeze
M0 Kickoff
M2 Functionality

## Slide 13
Use Case (U/C) Process
WHAT DETAILS
WHEN Timeline
WHAT
U/C Proposal
U/C Design
U/C Software
Test Integration Plans
U/C Proposal
U/C Design
U/C Develop
U/C Test
APIs, S/W design,
Platform S/W
Epics, Stories,
Business Drivers
U/C Definitions
U/C Definition
U/C S/W deliverables
U/C Proposal & base Wiki
Test/Integration plans
Before M0 to
M0 Kickoff
M1 Project Planning to
M2 Functionality Freeze
M2 Functionality Freeze to
M3 API M4 Code
M3 API M4 Code to
RC0 Integration
From M0 Kickoff to
M1 Project Planning
M1 Planning
M2 Functionality
M3 API Freeze
M0 Kickoff
M2 Functionality

## Slide 14
https://wiki.onap.org/display/DW/Proposed+ONAP+Release+Process+Updates+for+Information+and+Data+Modeling
Created by Andy Mayer, last modified by Kevin Scaggs on Mar 24, 2018
Go to start of metadata
Proposed ONAP Process Improvements
No Modeling Presence
  Add Modeling Swim Lane
  Add Modeling Artifacts for appropriate milestones to Modeling Swim Lane
MO
  Only Item in M0 timeframe is “Open Intent To Participate”
  Add “High Level Info model Requirements”
M1
  Project Planning / Functional Architecture Defined / Architecture Approved
  Add “Infomodel Plan Established”
  Note: Infomodel Updates Begin / Data Model Refinements Begin (M1.5)
  Note: Development Commitments for Infomodel Requirements?
M2
  Functionality Freeze
  Add “Infomodel Freeze” (Approval)
  Add “Data Model Freeze” (Approval)
  Note: Feed to Data Dictionary??
M3
  API Freeze
  Add “Infomodel Final”
  Add “Component Data Model Final” (Approval – Design Level Compliance)
M4
  Code Freeze
  Kickoff Information Model Requirements for Next Release
RCx
  Runtime Compliance
Observations
  Establishes and Evolves a Common Model
  Project (Component) Team Involvement in Modeling Solution
  Governance of Common Model and Corresponding Component Models
  Update possible in M3 and M4 (bug fixes) per exception process
Artifacts
Information Model Artifact Contains
  Classes
  Relationships with Multiplicity
  Important Attributes with Multiplicity
  Definitions
  Data Types
  Feed to Data Dictionary
  Tooling - Papyrus with GitHub
Component Data Model Artifacts (Implementation Specific)
  Component Data Model
    Contains objects, attributes, & relationships (more detail than information model)
  Mapping to Information Model
  Feed to Data Dictionary?
API Artifacts
  API Model
  Mapping to Information Model
New Roles – Model Governance
Information Model
  Internal Committers
  Internal Approvers
  Impacted Project (Component) Approvers
  Impacted API Approvers
  Architecture Group Approvers
Component Data Models
  Internal Committers
  Modeling Team Approvers
  Architecture Approvers
  Impacted API Approvers
API Definitions
  Modeling Team Approvers
  Impacted Project (Component) Approvers
  Architecture Approvers
Benefits
Establishment and Evolution of a Common Model (Model Consistency)
Continue Move Toward a Model Driven Design
Improve Data Quality

## Slide 15
Example (Failed) in R4 Dublin
PNF S/W Model Version – PNF Resource Model
- M0, M1, M2, M3, M4 (R3) – Defined
- M3 Well-Defined
- M4 – never got approved (not included), Use Case Usage
The PNF model was approved WITHOUT the PNF S/W Model Version
R4 start of R4 the PNF S/W Upgrade was one scope; and end of R4 change scope
Example A&AI PNF-Name & PNF-ID
- M0, M1, M2, M3, M4 (R3) – Defined
- M3 Well-Defined
- A&AI Schema impact
Example (Worked)
PnP
AT&T would like to put License Model wo/ a Use Case.
Case 1 U/C starts before Modeling
Case 2 U/C co-evolves
Case 3 modeling starting U/C after (5G modeling, multi-release)
Thinh, Michela’s view is that there should be no APPROVED model before a Use Case proposal
is approved

## Slide 16
1 U/C – Arch S/C - Model S/C present SOCIALIZE
2 Details -
3 Wiki -