## Slide 1: Service Orchestrator El-Alto Release Priorities

## Slide 2: El-Alto Release Priorities
1. SO preparedness for El-Alto release - Brainstorming
  a. Security
  i. OJSI issues (60 days) – OJSI-110, OJSI-138, OJSI-169, OJSI-203
  ii. Java 11 upgrade
  iii. Alpine version preparedness
  iv. CII Badging gates, reviews and answers
  v. …
  b. Documentation
  i. Key points for improvement
  ii. …
  c. CSIT
  i. Discussion points from the DDF
  ii. The places to start from
  iii. …
2. Technical Debt – To brainstorm on the non-functional aspects
  i. Breaking the repos to M/Ss (Effort and manpower availability).
  ii. Improve the current SO build time by dividing the builds to the corresponding pods.
  iii. Javadocs (added for the key flows – starting point).
  iv. …

## Slide 3: Security
OJSI issues (60 days) –
  OJSI-110
  OJSI-138
  OJSI-169
  OJSI-203
    Seccom to discuss the details of the issues ad resolution.
    Katsia - Samsung to check on the
AAF Integration – Att (Steve)
Alpine Porting check – Att (Steve)
CII Badging gates, reviews and answers - (Seshu)

## Slide 4: Dependency Matrix
Build the Matrix - Ericsson (Byung)
Hardening of all of our APIs – Secondary step
  SDC, API Handler – Incoming APIs
  AAI, SDNC, APPC, OOF, MC, ETSI adapter – (sol003)… - Outgoing APIs
  SOL based – (sol005) – on hold

## Slide 5: Details – of the task SO.
Java 11 upgrade – Abdel from orange to help on this activity.
  Porting the code and Building
  Deployment
  Sanity test for the SO – vfw
  https://wiki.lfnetworking.org/download/attachments/15630468/Alpine%20Linux%20and%20upgrading%20to%20Java%2011.pdf?version=1&modificationDate=1560444947098&api=v2

## Slide 6: Documentation
Readme per project in the git – Orange (Mohamed Waly)
APIs – Swagger based and more detailed.

## Slide 7: CSIT Suite of SO
Basic testing suite for the SO –
  Spins SO and test SO E2E framework – Intel (Marcus) to provide a POC after the internal discussion.
  ATT Internal spins dockers on separate Helm charts and run the robot scripts
  GRAPI and external APIs (both API gateway and distribution)
  To co-ordinate on the way forward and check for the contribution to the community code.
  Add the corresponding test cases on the top of the FW thus built

## Slide 8: Technical Debt
To brainstorm on the non-functional aspects
  Breaking the repos to M/Ss (Effort and manpower availability).
  Improve the current SO build time by dividing the builds to the corresponding pods.
    - Samsung (Katsia).
  Javadocs and logging improvements (added for the key flows – starting point) – TechM (Sunil B)
  Groovy Test cases and test suite –
  Improvement of UT –