## Slide 1: ONAP Security Meeting
2019-10-15

## Slide 2: Agenda Topics General
Agenda topics are driven from Jira.
Security sub-committee Jira Kanban board:
https://jira.onap.org/secure/RapidBoard.jspa?rapidView=103
As viewed in the security sub-committee coordination page:
https://wiki.onap.org/display/DW/ONAP+Security+coordination

## Slide 3: Agenda & Minutes
  El Alto items:
  Release key achievements from SECCOM perspective (to be answered to Amar’s e-mail):
  State of ONAP security is improving. We are not there yet to say that ONAP is a secure piece of software but we are definitely going in the right direction.
  Some key facts from this release:
  Number of exposed HTTP ports has been significantly reduced (21 currently but I hope that we can reduce this number even more till Thursday)
  12 CVEs has been fixed, 7 still being worked on (out of total 26)
  44 OJSI tickets has been resolved and 19 still in progress (some may be fixed till Thursday but most will be probably deferred to Frankfurt), 66 still untouched.
  Updating CII Badging answers (to be consulted with Tony):
    Updates of projects representatives and adding Jim Baker as co-host
    Updates of xxx projects answers in passing level
    Updates of yyy projects answers in silver level
    Updates of yyy projects answers in gold level
  Analyzing known vulnerabilities – first component upgrades were introduced by Portal project Springframework: from v 4.2.3 to 4.3.24. Next upgrades not yet pushed into ONAP gerrit due to resource constraints for testing the recent changes.

## Slide 4: Agenda & Minutes
  El Alto items:
  Known vulnerabilities analysis - ongoing
  Synch with Portal team on their components upgrades – it seems that only few were upgraded – feedback from Portal team received under jira ticket.
  OJSI tickets tracking – Jim/Pawel/Krzysztof/Amy
    OJSI Dashboard - Krzysztof
    Krzysztof investigating the optimal way to incorporate the test
  CII Badging updates – first positive feedbacks
  Communication matrix – ongoing exchanges with Vijay – Krzysztof’s scripts would be very helpfull (both local host and external world)
  Recommended upgrades – see presentation
  Nexus IQ vs. Whitesoftware
    Waiting for Dan’s feedback for effectice/ineffective
    Waiting for Renan’s analysis for WS results – work ongoing
    LFN is willing to add all ONAP projects under WS jenkins jobs
  ODL synch meeting was finally organized on 10th of October – MoM were prepared and shared with participants: 1. Dan shared the link to ONAP ODL MVP, 2. Luis will now compile the package based on MVP scope to avoid potential issues with licensing.3. Once ODL customized package is shared with ONAP (Dan), Jessica will work on preparation of Jenkins jobs with Nexus-IQ scanning, 4.Once it is done Amy will create vulnerability tables and we will organize a next call with ODL team to review findings, discuss priorities and assess whether it is ODL or upstream vulns.
  What do we do with MSB or other kind of projects? – security implications…
    Meeting with Huabing from MSB was done – action was agreed on his side to contact VFC and Multicloud projects to synch on
    Action with TSC was taken! List of projects with lack of reaction on security best practices to be provided.

## Slide 5: Agenda & Minutes
  Frankfurt security requirements:
  Containers configured per secure recommendation
  Code coverage – increase to 60%
  Python 3 migration from version 2 (already in the requirements list)
  Java 11 and 13 migration from v8
  CII badging – meet targeted Silver and Gold requirements
  Complete the OJSI backlog
  HTTPS communication vs. HTTP which should be declined, eventually well documented/justified
  Password removal from OOM HELM charts (Krzysztof)
  Communication Matrix (Natacha)
  Containers and Kubernetes secure configuration recommendation (Amy)
  Coverity integration by end of Frankfurt (Artem)
  Ingress controller (Lucjan)
  ISTIO POC – limited ONAP deployment scope (Hampus)
  Secure communication for 5G – AAF contribution – CMPv2 protocol trial usage (Hampus)
  LEGEND
  ONAP community
  SECCOM

## Slide 6: Agenda & Minutes
Synch meeting with architecture Subcommittee
  Topics: ISTIO & Service Mesh, Certificate Management, Ingress controller? – when we should book the slot?
SO OJSI and AAF
Follow-up of the Pavel’s presentation
  Feedback from Jonathan is needed
A.O.B (5 minutes)