## Slide 1: ONAP Security Meeting
2019-10-29

## Slide 2: Agenda Topics General
Agenda topics are driven from Jira.
Security sub-committee Jira Kanban board:
https://jira.onap.org/secure/RapidBoard.jspa?rapidView=103
As viewed in the security sub-committee coordination page:
https://wiki.onap.org/display/DW/ONAP+Security+coordination

## Slide 3: Agenda & Minutes
S3P Security maturity KPIs
  fixed OJSIs tickets we noticed a progress and SECCOM provided support for projects with resources shortage – Portal is a good example. Krzysztof and his team did a really good job!
  CII Badging those levels are already defined but we have difficulties to have updated responses accordingly. Tony is contributing a lot in this matter.
  known vulnerabilities management – despite of significant effort by Amy to deliver tables ready to provide assessment for effective/ineffective, as usual some projects were more involved than others, but I think we are reaching the status were we have expected inputs – now the key difficulty is to finally coordinate necessary actions and upgrades – but this is more on release manager duties (I let David to confirm) – naturally with SECCOM support (target component release recommendation and further consultations).
Proposal:
  add at least 2 sections: vulnerabilities remediation (OJSIs management + known vulnerabilities) and increased tests code coverage (example could be increase by 5% for each project*)
Consequences of projects not performing

## Slide 4: Agenda & Minutes
Vulnerability management update
  Still waiting for reaction from projects for submitted comments
Frankfurt SECCOM requirements
  Descriptions updates - ongoing
Nexus-IQ vs. Whitesource
  Strange results for vulnerabilities – to be consulted with Renan – still waiting for his feedback and Dan’s assessment for effective/ineffective
Status updates
  ODL – Dan will contact Luis for customized package
  SDNC - we had a dedicated call with Dan and finally
  OJSI tickets analysis- projects not performing at all: CLI, very limited activity: logging, almost no activity: MSB; projects where we are not happy with the progress: APPC, DMaaP, Integration, SDNC, SO; projects recognized for their great hard work accomplished: CLAMP, Policy, Portal
SECCOM meetings timeline

## Slide 5: Agenda & Minutes
Synch with David McBride:
Python questions
Is the project already migrated to Python 3 or will the project complete the migration to Python 3 in the Frankfurt release?
If the answer to (1) is no, list the resource constraints and/or dependencies that will prevent Python 3 migration in the Frankfurt release.
Java questions
Is the project already migrated to Java 11 or will the project complete the migration to Java 11 in the Frankfurt release?
If the answer to (1) is no, list the resource constraints and/or dependencies that will prevent Java 11 migration in the Frankfurt release.

## Slide 6: Agenda & Minutes
Improve security documentation in Frankfurt
  initiate a work item for Security Architecture documentation: SECCOM-258
    secure communication targets for Frankfurt
    Authn/Authz architecture
    PKI
    Communication matrix
  Harald will move page under SECCOM wiki space
ISTIO work in Frankfurt
  Intel completed a POC for ONAP4K8S profile and will continue that for R6
  Reassign REQ-255
Frankfurt security requirements
  SDNC fix for the 3 remote code execution vulnerabilities through integration with AAF
  Release management help projects manage OJSI resolution – determine resource needs, track progress, raise issues