## Slide 1: ONAP Security Meeting
2019-09-17

## Slide 2: Agenda Topics General
Agenda topics are driven from Jira.
Security sub-committee Jira Kanban board:
https://jira.onap.org/secure/RapidBoard.jspa?rapidView=103
As viewed in the security sub-committee coordination page:
https://wiki.onap.org/display/DW/ONAP+Security+coordination

## Slide 3: Agenda & Minutes
SECCOM proposals for ONAP F2F in Antwerp (already available at the wiki): - please confirm proposed scheduling
Security by design process review M3 (API Freeze) milestone questions clarification + addon of CII Badging review ) before Frankfurt release start: Dublin M3 Security Questions
  Has the project answered all CII badging questions required for the release (passing, silver and gold)?
  Will the project enable authentication on each interface?
  Will the project enable all required hardening techniques?
    Pawel Baniewski will provide a list of hardening requirements, Jonathan Gathman will provide database hardening requirements
SECCOM jiras cleaning (up to no 100) (Amy)
  SECCOM-6, SECCOM-18, SECCOM-26, SECCOM-40, SECCOM-54, SECCOM-56, SECCOM-62, SECCOM-86, SECCOM-89, SECCOM-90
Status Updates:
  Ingress controller status review OOM-1508 – Krzysztof/Lucjan
  Waiting for feedback of the PTLS for their components, to have a further analysis of the code.
  OOM hardcoded pwd removal OOM-2044 – Krzysztof
  Web page available that lists all hardcoded passwords.
  xNF security requirements for HTTPS – Amy/Linda
  V3 is available, and ready for comments until September, 2nd.
  Communication matrix SECCOM-242 – Natacha sent to community on 2019-09-17 and will introduce at the F2F
  Known vulnerabilities proposals:
    Jonathan, backend attack – dataprotection. Jira ticket might be added in vulnerability subcom. Added to F2F proposal
    Hibernate validator might not catch all the XSS attacks – Krzysztof
      Redhat still confirming (ticket # 491472) – vulnerability confirmed by RedHat – new CVE was shared by Krzysztof

## Slide 4: Agenda & Minutes
  OJSI tickets tracking – Jim/Pawel/Krzysztof/Amy
    Status updates provided on last PTLs call (29th of July) - Krzysztof
    OJSI Dashboard - Krzysztof
    Krzysztof investigating the optimal way to incorporate the test
  CII Badging updates (3 items pending) – SECCOM-249 – Tony – demo provided with Jonathan at the last PTLs call:
    Tony had presentation yesterday regarding crypto-use. Insecure use of protocol. Validate code and if the project do not comply with CII badging, then write JIRA tickets.
    In a couple of weeks, we will continue with next item. Not yet decided which will be next topic. Credential agility to be presented.
   demo went well, to introduce another CII badging topic August 26th (crypto topics, what shoud be introduced next).  crypto used network topic will be introduced.
    Crypto question (PTLs)
    LF Projects Code of Conduct (PTLs), missing input from:
      CLI
      ExtAPI
      Holmes
      Modeling, OOM
      VNFSDK
      UsecaseUI
      VFC
    Jiras will be submitted for the projects that have not answered the El Alto required CII questions
    OJSIs with CVEs and respecting 60 days period (deadline is 27th of July) – list of projects prepared by Krzysztof
    New PTLs elections results and required update for page editors

## Slide 5: Agenda & Minutes
  Containers must not run as root - OJSI-111 – Krzysztof shared list with Integration team – scan to be redone.
  Integrate the check for HTTP/HTTPS into Integration test - OJSI-231
  Synch with the integration team on the components versioning - Pawel/Amy
    With Huawei recent decisions both Gary and Yang will not work anymore in the Integration team ;-(
    Impact on El Alto planning?
    Brian is the interim Integration person
  Additional items to be considered (probably more for Frankfurt release):
    Cassandra – 3.11.4
    MongoDB – 4.2.0
    Mariadb – 10.4.7
    Postgresql – 11.5
    Camunda – 7.11.3
    OpenDaylight – Neon; starting with Frankfurt, CCSDK will provide a slimmed down version of ODL (Neon for Frankfurt)
    Kafka – 2.3.0
  Prepare doc infrastructure for OSA – SECCOM-239 – Krzysztof
  Make our test kubernetes deployment align with CIS guidelines – SECCOM-234 – Pawel W./Krzysztof/Amy – CIS v1.2 was sent to SECCOM – any comments?.
A.O.B (5 minutes)