## Slide 1: ONAP Security Meeting
2019-10-22

## Slide 2: Agenda Topics General
Agenda topics are driven from Jira.
Security sub-committee Jira Kanban board:
https://jira.onap.org/secure/RapidBoard.jspa?rapidView=103
As viewed in the security sub-committee coordination page:
https://wiki.onap.org/display/DW/ONAP+Security+coordination

## Slide 3: Agenda & Minutes
Synch with David McBride about Portal SDK 2.6.0 integration plan post El-Alto
  Third party package vulnerabilities in Portal SDK need to be updated in the Frankfurt release
    the new SDK has no code changes, only package upgrades
  Part of TSC effort to ensure that SDKs are available to the other projects early in the release
  Currently there is a Portal SDK patch that updates ~10 packages; patch is still in review and requires more testing
  David McBride action items
    Determine current version of Portal SDK
    Determine timeline of new package release: projects need the package by M2
    Create list of projects that use Portal SDK
    Create jira tickets for all dependent projects to migrate to new version of Portal SDK

## Slide 4: Agenda & Minutes
SECCOM recommendation to TSC about El Alto security status based on KPIs for the release
  ONAP El Alto should not be released until the SDNC team re-enables the remote code execution vulnerability work around implemented in Dublin.
    SDNC portal must be disabled by default
    All ONAP CVEs for the SDNC remote code execution vulnerability must be documented
  OJSI Tickets
    21 HTTP ports remain
    12 CVEs closed
    7 CVEs in progress
      3 SDNC remote code execution CVEs are blocking for the release (https://jira.onap.org/browse/OJSI-41 (CVE-2019-12132), https://jira.onap.org/browse/OJSI-42 (CVE-2019-12123), https://jira.onap.org/browse/OJSI-199 (CVE-2019-12112)
    7 CVEs with no action
    11 remaining unresolved CVEs are not blocking
  CII Badging
    Significant improvement in overall badging
    Some projects lagging on badging activity
    CII Badging is not blocking for the release
  Vulnerability Review Tables
    Vulnerability analysis is nearly complete, projects made progress on closing vulnerabilities in El Alto
    Vulnerability Review Tables is not blocking for the release
  Recommendation from SECCOM: Add the status of the inactive projects to the release documentation by including the last commit date in each vulnerability review page

## Slide 5: Agenda & Minutes
Improve security documentation in Frankfurt
  initiate a work item for Security Architecture documentation: SECCOM-258
    secure communication targets for Frankfurt
    Authn/Authz architecture
    PKI
    Communication matrix
  Harald will move page under SECCOM wiki space
ISTIO work in Frankfurt
  Intel completed a POC for ONAP4K8S profile and will continue that for R6
  Reassign REQ-255
Frankfurt security requirements
  SDNC fix for the 3 remote code execution vulnerabilities through integration with AAF
  Release management help projects manage OJSI resolution – determine resource needs, track progress, raise issues

## Slide 6: Agenda & Minutes – not discussed
Status Updates:
  SECCOM-245 Whitesoftware vs. Nexus-IQ benchmarking – Pawel/Amy – series of meetings done with Whitesoftware and Jess, Dan, Amy, Kenny – Jenkins config tuning in progress. Additional license is needed to be purchased on LFN side to enable „prioritized” feature.
  Ingress controller status review OOM-1508 – Krzysztof/Lucjan
  OOM hardcoded pwd removal OOM-2044 – Krzysztof
  xNF security requirements for HTTPS – Amy/Linda
  Communication matrix SECCOM-242 - Natacha
  Known vulnerabilities proposals:
    Hibernate validator might not catch all the XSS attacks – Krzysztof
      Redhat still confirming (ticket # 491472) – vulnerability confirmed by RedHat – disclosure date under negotioation

## Slide 7: Agenda & Minutes – not discussed
  Containers must not run as root - OJSI-111 – Krzysztof shared list with Integration team
  Integrate the check for HTTP/HTTPS into Integration test - OJSI-231
  Extra meetings with Linda - SECCOM-243 Pawel/Linda – SECCOM feedback on new jiras?
  Synch with the integration team on the components versioning - Pawel/Amy
    INT-1232: Update oparent.pom with recommended versions of open source packages – updates committeed
  Additional items to be considered (probably more for Frankfurt release):
    Cassandra
    Mongo
    Mariadb
    Postgresql
    Camunda
    OpenDaylight
    Kafka
  Prepare doc infrastructure for OSA – SECCOM-239 – Krzysztof
  Make our test kubernetes deployment align with CIS guidelines – SECCOM-234 – Pawel W./Krzysztof/Amy – CIS v1.2 was sent to SECCOM – any comments?.
A.O.B (5 minutes)