## Slide 1: ONAP Security Meeting
2019-11-05

## Slide 2: Agenda Topics General
Agenda topics are driven from Jira.
Security sub-committee Jira Kanban board:
https://jira.onap.org/secure/RapidBoard.jspa?rapidView=103
As viewed in the security sub-committee coordination page:
https://wiki.onap.org/display/DW/ONAP+Security+coordination

## Slide 3: Agenda & Minutes
OJSIs summary for El Alto release:
Still 38 OJSI tickets related to HTTP open while we expose only ~20 HTTP ports. We can close almost half as soon as we get the commit hash-id
Worst performing projects Could be improved Please follow them
CLI APPC CLAMP
  4 OJSI tickets open DMAAP - Average response time ~1 day
  1 ticket with CVE INT - More advanced fixes provided in less than a month
  No activity at all SDNC Policy
  Logging SO - Prompt response
  9 OJSI tickets open - Following the procedure
  1 ticket with CVE - No open issues.
  Very limited activity Portal
MSB - Recognition for the hard work
  11 OJSI tickets open - Not everything fixed yet but good progress made
  1 ticket with CVE
  No activity at all

## Slide 4: Agenda & Minutes
ONAP security maturity assessment
  Discussion held at the last PTL call yesterday
  PTLs claim that are missing qualified security experts
  Idea of SECCOM badging provided per project and per release – discussion point
S3P Security maturity KPIs
  fixed OJSIs tickets we noticed a progress and SECCOM provided support for projects with resources shortage – Portal is a good example. Krzysztof and his team did a really good job!
  CII Badging those levels are already defined but we have difficulties to have updated responses accordingly. Tony is contributing a lot in this matter.
  known vulnerabilities management – despite of significant effort by Amy to deliver tables ready to provide assessment for effective/ineffective, as usual some projects were more involved than others, but I think we are reaching the status were we have expected inputs – now the key difficulty is to finally coordinate necessary actions and upgrades – but this is more on release manager duties (I let David to confirm) – naturally with SECCOM support (target component release recommendation and further consultations).
Proposal:
  add at least 2 sections: vulnerabilities remediation (OJSIs management + known vulnerabilities) and increased tests code coverage (each project shall provide its proposal for increase for Frankfurt time frame)

## Slide 5: Agenda & Minutes
Proposal (Pierre)
  define, for each project, the core parts that need intensive testing (an API sensitive project might prioritize API testing so that all are covered, hardened, so that said APIs are robust)
  concentrate coverage on those areas, even if coverage is lower on other parts, so critical parts are better covered and tested.
    This might improve OJSI resolution (and/or reduce findings), and better focuses the effort on testing based on available resources.
    This would be even better if we could tell Sonar which parts of the code are the critical ones – TBC if it is feasible.
Synch meeting with Architecture Subcommittee (today at 4 PM Warsaw/Paris time)
  Ingress controller (Krzysztof)
  Security architecture document (Hampus)
  ISTIO/AAF discussion (Hampus/Srini)
  Communication matrix (Natacha)

## Slide 6: Agenda & Minutes
Vulnerability management update
  Still waiting for reaction from projects for submitted comments
Frankfurt SECCOM requirements
  Descriptions updates - ongoing
Nexus-IQ vs. Whitesource
  Strange results for vulnerabilities – to be consulted with Renan – still waiting for his feedback and Dan’s assessment completion for effective/ineffective
Status updates
  ODL – Dan contacted Luis for customized package – for both El Alto and Frankfurt releases ONAP is using OpenDaylight Neon SR1. So, Dan would like the distribution that ODL provides for ONAP custmomized version based on the Neon SR1.
SECCOM meetings timeline
  AAF and Architecture Subcommittee timing dependencies