## Slide 1: ONAP Security Meeting We start at 2 PM CET
2021-03-09

## Slide 2: Agenda & Minutes 1/2
Detailed Minutes of the Meeting available here
Last TSC session:
  CNF Task Force meeting on 16th of March, US governement support may help increasing open source „apps 5G”
  https://zoom.us/j/219945081?pwd=ZEN3U3daem9oMGJuZ3BXZExCdldkUT09
Last PTL’s meeting:
  Exceptions for Java and Python upgrade, but still missing ones (38 for Java and 40 for Python)
  For next meeting open point for justification – not using basic image
  SonarCloud scans percentage target
Requirements Subcommittee:
  To complete submission of SECCOM non functional requirements
Problem integrating jacoco unit test results with SonarCloud to create code coverage reports – ticket was opened to Sonatype.

## Slide 3: Agenda & Minutes 2/2
NEXUS-IQ container scanning – new feature under checking with LFN
Whitesource scans of SPC vs. Nexus-IQ
  Ticket was opened with Whitesource, ongoing exchanges
Logs management – follow up by Amy – container logging requirements review
  VNF logging requirements to be checked
  Requirements for what must generate logs
How to create secure applications – raised by Chaker – follow-up with Tony:
  https://wiki.onap.org/display/DW/Secure+Programming+Practices

## Slide 4: Honolulu SECCOM priorities 1/2
  Continue packages upgrades in direct dependencies (REQ-439)
  Continue Java (REQ-438) and Python migrations (REQ-437) – GLOBAL REQS
  After Service Mesh PoC - new requirements might arrive.
  Harbor requirement. In Harbor:
    you can sign the image and you can share the key with an application that has an account to pull or to push the image
    possibility to scan the image all the time and send warning
    Harbor deployed in run time while Whitesource and Nexus-IQ during the development.
  Logs management:
    common place for data - all applications should generate logs that can be collected by Kubernetes (target for next release) – Honolulu requirement (REQ-441)
    common format for data - format of minimum data that we want that is useful (target for Istambul release)

## Slide 5: Honolulu SECCOM priorities 2/2
  SIEM integration (REQ-464) – blocked as delivered after deadline:
    integration like for the other applications with SIEM, have the same protocol used
    logs from ONAP to SIEM, falco tool to be considered (IDS for Kubernetes)
    alarms when security issue
  CII Badging: (REQ-443), Focus on Application Security questions:
    Crypto Credentials Agility – ½ od apps in met and almost half not yet answered
    Implement Secure Design – 1/3 of projects did not answer
    Crypto Weaknesses – tests to be applied (3 including Morgan)
  HELMv3 migration (REQ-442)

## Slide 6: New topics to be covered on next SECCOM (16th of March)
.